## Slide 1: Next Generation Architecture Study: Work Structure
AT&T
S2-153876

## Slide 2: Background
SA2 is embarking on a 5G System Architecture study
  It will be a large and time intensive effort
  It will attract interest from a wide audience
5G work in SA2 needs to be structured to progress it in an orderly and efficient manner
A suitable work structure should not make any assumptions or influence how the end architecture looks like
SA2 in the past has usually structured its work on 3GPP access and non 3GPP access tracks but this may not work well for 5G study
  One of the architectural characteristic of 5G CN is to minimize access dependencies and to allow its evolution independent of RAN; this 5G characteristic will be viewed as one of the key requirement / yard stick to evaluate solutions and so separation of discussion into 3GPP and non 3GPP access tracks may not be helpful at least in the initial stages till some progress has been made

## Slide 3: Work Structure for Next Generation Architecture Study
To progress the work in an efficient and orderly manner the overall work needs to be organized into sub work areas
Various approaches can be adopted
  Bottom up
    Companies bring in contributions on key issues and based on those contributions key issues are agreed that eventually define the structure of work
    The process can take considerably longer time to converge to a stable work structure
  Top down
    A work structure is defined in the beginning in a top down manner
    A common understanding of key terms describing the work structure would be needed and so this approach would need some up front effort in this area
    This may turn out to be a very rigid approach if no flexibility is provided for change in direction
  Hybrid approach
    A tentative work structure with some common understanding of terminology is defined in the beginning with the understanding that it can evolve and change as things progress

## Slide 4: Proposed Way Forward
It is proposed that SA2 adopts the hybrid approach which seems a more pragmatic way forward ; this would include
  Agreeing on some key high level terms / topics to help set the scope and structure of sub work areas
    These high level topics should be technology / access neutral ; For example QoS, AAA, Mobility, Policy, Security, Network Slicing, CP and UP aspects, Migration
  Creating sub-work areas based on technical topics
    Topics can be combined if they are closely related or they can be placed in a hierarchical structure if needed.
  Possibly key issues can be structured around these high level technical aspects as well; this will allow more structured evaluation of the proposed solutions
A general session should deal with high level requirements and other 5G discussions should also be added