## Slide 1: SA2 Work Planning Proposals
Puneet Jain
SA2 Chairman, Intel

## Slide 2: Outline
Current SA/CT Schedule overview
Jan 2020 SA2 ad-hoc meeting
Tdocs Submission Deadline
SA2 meeting resource usage
SA2 document handling / meeting
Rel-15/Rel-16 5GS_Ph1 maintenance
Rel-16 5Gmaintenance
Rel-17 Work planning considerations

## Slide 3: Current Schedule Overview (SA/CT)
SA#84
Q2/2019
SA#85
Q3/2019
SA#86
Q4/2019
SA#87
Q1/2020
SA#88
Q2/2020
SA#89
Q3/2020
SA#90
Q4/2020
SA#91
Q1/2021
R16 stage 2
freeze
R16 stage 3
freeze
R16 code
freeze
R17 stage 1
freeze
R17 stage 2
freeze
R17 stage 3
freeze
R17
stage 1
>= 80%
SA#92
Q2/2021
RAN/SA
Rel-17
day
RAN
Rel-17
day
Rel-17 Schedule
(preliminary)
Rel-17
timeline
fix
Rel-16 Schedule
R18
stage 1
Initial input
Rel-18
(unknown)
Rel-17 Planning
exceptions
start/ongoing:
S1 normative
S2 studies
SA#93
Q3/2021
R17 code
freeze
Source: SP-190529

## Slide 4: Jan 2020 SA2 Ad-hoc meeting
Background
  Rel-17 will be 15 months release cycle.
  Target date for Rel-17 stage-2 freeze is Sep 2020. This will be finalized in Dec 2019.
  TSG has provided guidance to have no more than 6 ordinary WG meetings.
  SA2 need to finish most of studies by March/June 2020.
  Jan 2020 ad-hoc meeting would be useful to complete the Rel-17 studies, however current Jan ad-hoc timings may need to be re-considered.
Proposal
  Make a decision on Jan 2020 meeting by picking one of the following options
  Option#1: Schedule Jan 2020 ad-hoc meeting as per current schedule (i.e. Jan 13 - 17, 2020)
  Option#2: Schedule Jan 2020 ad-hoc meeting by moving it by week and reducing it to 4 days (i.e. Jan 20 - 24, 2020)
  Option#3: Jan 2020 ad-hoc is not scheduled.
Option#1 endorsed. Jan 2020 ad-hoc meeting will have full approval power. Agenda will be published later.

## Slide 5: Tdocs Submission Deadline
Background
  SA2 has Tdocs submission deadline on Tuesday, 1500 UTC of the week prior to the meeting week.
  This do not leave enough time for Leadership and Rapporteurs to review the document and order them properly.
  This do not leave enough time for delegates to review the documents and have fruitful/productive discussion during the meeting.
  This leaves not enough opportunity for document merging and/or harmonization which is essential during the study phase.
Proposal
  Tdocs submission deadline to be moved to Friday, 2400 UTC of the week before, See below. Submission deadline may be adjusted for exceptional cases.
Sun | Mon | Tue | Wed | Thu | Fri | Sat | Sun | Mon | Tue | Wed | Thu | Fri | Sat | Sun | Mon | Tue | Wed | Thu | Fri | Sat
Meeting Week
Current Tdoc Submission Deadline
New Tdoc Submission Deadline
Proposal endorsed.

## Slide 6: SA2 Meetings Resource Usage
Number of Sessions
Chart: 
| #118bis Jan | #119 Feb | #120 Mar | #121 May | #122 Jun | #122bis Aug | #123 Oct | #124 Nov | #125 Jan | #126 Feb | #127 Apr | #127bis May | #128 Jul | #128bis Aug | #129 Oct | #129bis Nov | #130 Jan | #131 Feb | #132 Apr | #133 May
maintenance | 5 | 6 | 6.7 | 6.5 | 6 | 3.4 | 5 | 3 | 4.5 | 3.8 | 4 | 4 | 1.5 | 1.2 | 3 | 1.5 | 0.9 | 0.9 | 2 | 0.9
R15 5GS / maintenance | 18 | 23 | 24 | 27 | 31 | 32.5 | 36 | 37 | 24 | 25 | 19 | 19 | 15 | 15 | 13.7 | 11.5 | 9 | 9.3 | 8.2 | 7.2
R15 other | 2.5 | 8.5 | 12.3 | 11.5 | 8.3 | 6.3 | 4 | 3
R16 work | 3.7 | 13.5 | 12 | 19.5 | 20 | 26.4 | 28.6 | 31.2 | 34.9 | 34.9 | 34.4 | 35.3 | 37.7
R15 exceptions | 1 | 1.3 | 1 | 0.2
Source: SP-190395

## Slide 7: SA2 Document handling / Meeting
Number of Tdocs
Rel-12
Rel-11
Rel-13
Rel-14
Rel-15
Rel-16
Chart: 
Source: SP-190395

## Slide 8: Rel-15/Rel-16 5GS_Ph1 maintenance
Background
  Rel-15/Rel-16 5GS_Ph1 maintained has been handled separately under agenda 6.5.x.
  This was necessary due to huge 5GS_Ph1 maintenance load and due to scheduling aspects
  Load has been going down steadily. Now expected to be in 7 TUs or less.
Proposal
  Strongly enforce FASMO criterion on 5GS_Ph1 Rel-15/Rel-16 maintenance.
  Merge the 5GS_Ph1 Rel-15 maintenance with agenda 5.1 to 5.4
    5.1 (3GPP Packet Access Maintenance) to include 23.501 and 23.502
    5.2 (QoS and PCC maintenance) to include 23.503
    5.3 (non-3GPP maintenance) to include 23.501 and 23.502
    5.4 (IMS and IMS-Related Maintenance) to include 23.501 and 23.502
  Merge the 5GS_Ph1 Rel-16 maintenance with agenda 6.1 to 6.4
    6.1 (3GPP Packet Access Maintenance) to include 23.501 and 23.502
    6.2 (QoS and PCC maintenance) to include 23.503
    6.3 (non-3GPP maintenance) to include 23.501 and 23.502
    6.4 (IMS and IMS-Related Maintenance) to include 23.501 and 23.502

## Slide 9: Rel-16 maintenance (except 5GS_ph1)
Background
  Rel-16 stage-2 was frozen at SA#84.
  Looking at many Rel-16 exception requests and the previous maintenance effort data, it is expect that for Q4-2019, Rel-16 maintenance effort would be high.
Proposal
  Keep Rel-16 maintenance agenda separate for following big Rel-16 WIs
    eV2XARC
    ATSSS
    5WWC
    5G_CIoT
    Vertical_LAN
    eNA
    eLCS
    eSBA
  Merge the Rel-16 maintenance agenda for all other remaining WIs with agenda 6.1 to 6.4
    6.1 (3GPP Packet Access Maintenance) to include 23.501 and 23.502
    6.2 (QoS and PCC maintenance) to include 23.503
    6.3 (non-3GPP maintenance) to include 23.501 and 23.502
    6.4 (IMS and IMS-Related Maintenance) to include 23.501 and 23.502
Proposal Endorsed.

## Slide 10: Rel-17 Work Planning Considerations
Work task/Granular TU estimates for bigger Rel-17 study items
  Bigger Rel-17 study items needs to be broken in works task for better scheduling and down-scoping (if needed).
  Proposal: Post SA2#134 start 1 week email discussion on big Rel-17 study items (e.g. 5GMBS, FS_5G_Prose, 5G_enh_EC, FS_UUI5, FS_5WWC_enh) to breakdown objectives into work tasks with granular TU estimates per work task. Rapporteurs to moderate the email discussion.
Proposal Endorsed.

## Slide 11: Rel-17 Work Planning Considerations
Parallel Streams
  Scheduling topics in 3 parallel streams is becoming an issue. Scheduling constraints makes it difficult to schedule items in parallel, even for companies with big delegation there are conflicts.
  Option#1: Go to 2 parallel streams. 32 TU
  Option#2: Keep 3 parallel stream but Companies should arrange delegation according to the agenda. Not other way round. 42 TU
  Option#3: Keep 3 parallel stream (but some session with 2 parallel stream). Companies should arrange delegation according to the agenda. Not other way round. 38 TU
Option#3 Endorsed.

## Slide 12: Rel-17 Work Planning Considerations
Buffer in the schedule
  42 TUs per meeting leaves no buffer unless you extend meeting to late hours
  Proposal: Keep 3 TU per meeting as buffer for TEI17, Maintenance overflow, RAN Alignment work.
Proposal for keeping 3 TU as buffer endorsed.

## Slide 13
Thank you!