## Slide 1: FS_eNS_Ph2 Status Report
Tricci So
ZTETX Inc.

## Slide 2: FS_eNS_Ph2 Status at SA#87
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph2 | Study on system enabler for Multi-USIM devices | 15% > 35% * | Jun, 2020 | SP-190628
Progress since SA#86:
  3 new Kis have been introduced and now the total of 8 Kis to be addressed
    Two LSs have been sent to CT1, SA1, RAN2 and RAN3 for clarifications on two new KI#’s 7 and 8 to verified SA2’s dependency to address those two Kis.
  7 new solutions have been proposed which are mainly targeted for KI#2. 6 other Kis have no solution captured at this point.
  RAN impacts and dependencies:
  KI#s 3, 5 and 7 could have dependency on RAN and LSs have been sent to RAN working groups for clarifications.
Next steps:
  After SA2#137e (Feb.): Organize CC to work on merging solutions
  SA2#138 (Apr.): Complete description of existing solutions and last meeting for new solution. Start initial evaluation, if time permit. No new KI.
  SA2#139 (May): Solution clean-up, first round of evaluation and conclusions. Submit TR 23.700-40 to SA#87 plenary for information.
* If the number of Kis are reduced, then this percentage could be increased based on the current progress.

## Slide 3: FS_eNS_Ph2 status after SA2#136AH (1/2)
General
  FS_eNS_Ph2 TR 23.700-40 v0.3.0 is available here.
  Total TUs requested for Study Phase in 2020 is 6. 3 TU is used and 3 TUs are remaining.
  Total of 8 Kis with KI#6-8 introduced during the SA2#136AH while working on KI#7 and KI#8 depend on a LS exchange with other working groups. The total list of Kis are:
    Key Issue #1: Support of network slice related quota on the maximum number of UEs
    Key Issue #2: Support of network slice related quota on the maximum number of PDU Sessions
    Key Issue #3: Limitation of data rate per network slice in UL and DL per UE
    Key Issue #4: Support for network slice quota event notification in a network slice
    Key Issue #5: Dynamic adjustment to meet the limitation of data rate per network slice in UL and DL.
    Key Issue #6: Constraints on simultaneous use of the network slice
    Key Issue #7: Support of 5GC assisted cell selection to access network slice
    Key Issue #8: Area of service: impact on PLMN selection in roaming
  Solution approaches are summarized as follows (further details can be referred to Annex or TR):
    KI#1: solutions based on PCF, NSSF, NWDAF, OAM and new NF (NSQ) have been proposed to collect the statistic to support AMF for quota enforcement.
    KI#2: solutions based on PCF, NWDAF, OAM, NRF and new NF (NSQ) have been proposed to collect the statistic and to support SMF and even AF for quota enforcement.
    KI#4: solution based on OAM has been proposed for quota notification support
    There is no progress for other Kis.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph2 | Study on system enabler for Multi-USIM devices | 15% > nn% | Jun, 2020 | SP-190628

## Slide 4: FS_eNS_Ph2 status after SA2#136AH (2/2)
  RAN impacts and dependencies:
  KI#3, 5 and 7 may potentially lead to solutions with RAN impact and may require RAN coordination.
  LSs have been sent to SA1, CT1, RAN2 and RAN3 for further comment
Contentious Issue:
  None
Focus for the Next Meeting (SA2#138):
  Merging existing and not handled PCRs from SA2#136AH.
  Last meeting to accept new solutions
  May prioritize Ki#s to ensure sufficient time to conclude the KI#s that are relative stable
Overall Plan:
  After SA2#137e (Feb.): Organize CC to work on merging solutions (see rapporteur’s proposal for merging solutions attached).
  SA2#138 (Apr): Complete description of existing solutions and last meeting for new solution. Start initial evaluation, if time permit. No new KI.
  SA2#139 (May): Solution clean-up, first round of evaluation and conclusions. Submit TR 23.700-40 to SA#87 plenary for information.

## Slide 5: Annex (1/3)

## Slide 6: Annex (2/3)

## Slide 7: Annex (3/3)