## Slide 1: FS_eNS_Ph2 WG2 Status Report
Tricci So
ZTETX Inc.

## Slide 2: FS_eNS_Ph2 after SA2#139E

## Slide 3: 2.4) Rel-17 Study/Work (7/12)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph2 | Study on Enhancement of Network Slicing Phase 2 | 35% -> 55% | Jun, 20 -> Sep, 20 | SP-190628
Progress since SA#87-e:
  Latest TR 23.700-40v4.0
  3 KIs have been revised and 1 KI has been obsoleted based on the feedback from GSMA on the GST parameters. 7 KIs are now remained in total.
  20 new solutions have been added. Total 31 solutions in TR to address various KIs.
  RAN impacts and dependencies:
  KI#s 3, 5 and 7 could have dependency on RAN.
Next steps:
  Resolve disagreement on the interpretation of frequency bands configuration within & among the TAs for a given Allowed NSSAI.
  Complete solution, evaluation and conclusion(s) for each Key Issue.
  Target Completion: There is risk that study item will not conclude by Sep, 20.

## Slide 4: FS_eNS_Ph2 status after SA2#139E (1/6)
Solution#'s | Solution Titles | Key Issue#'s
1 | PCF measurement based Network Slice SLA control for Maximum Number of UEs parameter | 1
2 | Max number of UEs per Network Slice control at registration | 1
3 | AMF/NSSF based counting of UEs in a Network Slice | 1
4 | NWDAF enhancements for supporting of network slice quota on the maximum number of UEs | 1
5 | NWDAF enhancements for supporting of network slice quota on the maximum number of PDU Sessions | 2
6 | PCF-based counting of PDU Sessions in a Network Slice | 2
7 | Support of Network Slice SLA for Maximum Number of PDU sessions parameter | 2
8 | AMF and O&M based solution | 1, 2 & 4
9 | Monitoring multiple quotas of number of UEs/PDU Sessions per S-NSSAI at NWDAF | 1, 2 & 4
10 | Max number of PDU Sessions per Network Slice control via NSQ function | 2
11 | Handling maximum number of sessions using NF status | 2
12 | NSQ assisted dynamic adjustment of data rate per slice via NAS signaling | 5
13 | Limitation of data rate per network slice in UL and DL per UE | 3
14 | UE-Slice-AMBR adjustment to meet the limitation of data rate per Network Slice | 5
15 | Using Back-off timer | 1
16 | Slice data rate enforcement and dynamic adjustment | 5
17 | Support of radio spectrum attribute by CN assisted RAN control | 7
18 | Proactive Slice Quota Management in AMF | 1, 2, 4, 5
19 | Support of network slice quota control and enforcement | 1, 2 & 5
20 | Reusing existing QoS model to ensure that to limit the Maximum throughput UL/DL in a Network slice is not exceeded | 3 & 5
21 | Limitation of data rate per network slice in UL and DL per UE without RAN involvement | 3
22 | Solution on limitation of data rate per Network Slice in UL and DL per UE | 3
23 | Network slice quota event notification | 4
24 | NSQ assisted dynamic adjustment of data rate per slice via user plane adjustment | 5
25 | Enforcement of MBR UL/DL per S-NSSAI | 5
26 | Network controlled enforcement of simultaneous usage of network slices based on user preference | 6
27 | Network slices simultaneous usage incompatibility support | 6
28 | Constraints on simultaneous use of the network slice | 6
29 | Providing Operating Band Information in the Configured NSSAI | 7
30 | Preferred frequency bands in Configured NSSAI | 7
31 | Steering the UE to a network slice in a different frequency band | 7

## Slide 5: FS_eNS_Ph2 status after SA2#139E (2/6)
  RAN impacts and dependencies:
  KI#3, 5 and 7 may potentially lead to solutions with RAN impact and may require RAN coordination.
Contentious Issue:
  For KI#7 - Whether all frequency bands are homogenously support across all TAs within the RA for all S-NSSAIs within the Allowed NSSAI.
Focus for the Next Meeting (SA2#140E):
  Complete solution, evaluation and conclusion(s) for each Key Issue.
  Last meeting to accept new solutions
  May prioritize Ki#s to ensure sufficient time to conclude the KI#s that are relative stable
  Target Completion: Study is on target to be completed by Sep, 20.
Overall Plan:
  After SA2#139E (May2020): Organize 2 CCs to review any new and to clean-up existing solutions, to work on merging solutions and to prepare for the evaluation and conclusion for each KI.
  SA2#140E (Aug2020): Finalize any new and an existing solutions. It is the last meeting for any new solution. Start the evaluation and to proceed with conclusion on each KI. Many KIs may require show-hand for solution selection in order to come to conclusion.
  SA2#141E (Oct.2020): Complete evaluation and conclusions. Submit TR 23.700-40 to SA#90E plenary for approval.

## Slide 6: FS_eNS_Ph2 status after SA2#139E (3/6)
Key Issue | Key Issue Descriptions & Status | Associated Solutions
#1 | Support of network slice related quota on the maximum number of UEs | #1, #2, #3, #4, #8, #9, #15, #18, #19,
 | 1 solution PCF-based, 1 solution AMF/NSSF based, 3 solutions are new NF(s) (e.g. NSQ, SQM, QEF, QCF etc.) based, 2 solutions are NWDAF based and 1 solution is AMF and O&M based Status: Average of solutions’ completeness is ~70% External Dependency (e.g. RAN): None Contentious Issue: None Next Steps: Complete solutions, work on merging (if applicable), start the evaluation and conclusion Target Completion: Study most likely will not be completed by Sep, 20, will need one more meeting cycle | 
#2 | Support of network slice related quota on the maximum number of PDU Sessions | #5, #6, #7, #8, #9, #10, #11, #18, #19
 | 2 solutions are PCF-based (to be merged), 1 solution is NRF based, 3 solutions are new NF(s) (e.g. NSQ, SQM, QEF, QCF etc.) based, 2 solutions are NWDAF based and 1 solution is AMF and O&M based Status: Average of solutions’ completeness is ~70% External Dependency (e.g. RAN): None Contentious Issue: None Next Steps: Complete solutions, work on merging (if applicable), start the evaluation and conclusion Target Completion: Study most likely will not be completed by Sep, 20, will need one more meeting cycle | 

## Slide 7: FS_eNS_Ph2 status after SA2#139E (4/6)
#3 | Limitation of data rate per network slice in UL and DL per UE | #13, #20, #21, #22
 | 2 solution is PCF-based, 1 solution is based on new NF(s) (NSQ) and 1 solution requires the coordination between UE and network which includes RAN’s support Status: Average of solutions’ completeness is ~65% External Dependency (e.g. RAN): RAN dependency from couple solutions Contentious Issue: None Next Steps: Complete solutions, work on merging (if applicable), start the evaluation and conclusion Target Completion: Study most likely will not be completed by Sep, 20, will need one more meeting cycle | 
#4 | Support for network slice quota event notification in a network slice | #8, #9, #18, #19, #23,
 | 1 solution is NWDAF based, 1 solution is AMF and O&M based, 3 solutions leverage new NF(s) (e.g. NSQ, SQM, QEF/QCF etc.). Status: Average of solutions’ completeness is ~70% External Dependency (e.g. RAN): None Contentious Issue: None Next Steps: Complete solutions, work on merging (if applicable), start the evaluation and conclusion Target Completion: Study most likely will not be completed by Sep, 20, will need one more meeting cycle | 

## Slide 8: FS_eNS_Ph2 status after SA2#139E (5/6)
#5 | Dynamic adjustment to meet the limitation of data rate per network slice in UL and DL. | #12, #14, #16, #18, #19, #20, #24, #25
 | 1 solution is PCF based with NWDAF support, 1 solution is PCF based, 1 solution is based on two new logic NFs (i.e. QEF, QCF), 1 solution is based on new NF (NSQ), 2 solutions are NWDAF based and 1 solution is AMF and O&M based Status: Average of solutions’ completeness is ~65% External Dependency (e.g. RAN): RAN dependency from couple solutions Contentious Issue: None Next Steps: Complete solutions, work on merging (if applicable), start the evaluation and conclusion Target Completion: Study most likely will not be completed by Sep, 20, will need one more meeting cycle | 
#6 | Constraints on simultaneous use of the network slice | #26, #27, #28
 | 1 solution is based one network enforcement and UE preference of slice prioritization, 1 solution based on network’s indication to UE on the group of co-existed slices to select, and another solution has similar concept but defining them in classes of slices. Status: Average of solutions’ completeness is ~55% External Dependency (e.g. RAN): None Contentious Issue: None Next Steps: Complete solutions, work on merging (if applicable), start the evaluation and conclusion Target Completion: Study most likely will not be completed by Sep, 20, will need one more meeting cycle | 

## Slide 9: FS_eNS_Ph2 status after SA2#139E (6/6)
#7 | Support of 5GC assisted cell selection to access network slice | #17, #29, #30, #31
 | 1 solution restricts no simultaneously registration of slices that are not all accessible on the same operating bands. 1 solution assumed that the UE is provided with preferred frequency band(s) information per network slice (e.g. target carrier frequencies per S-NSSAI) in the Configured NSSAI. 1 solution assumes that UE is allocated with Allowed NSSAI which can contain S-NSSAIs supported in different frequency bands, however all S-NSSAIs are supported in all Tracking Areas or the Registration Area. 1 solution assumes that if the network cannot accept the Requested NSSAI due to it is not allowed within current TAI, the 5GC provides the Requested NSSAI and corresponding RFSP to NG-RAN for NG-RAN to select a suitable Radio Spectrum for the UE Status: Average of solutions’ completeness is ~65% External Dependency (e.g. RAN): Some solutions have RAN dependency Contentious Issue: Whether all frequency bands are homogenously support across all TAs within the RA for all S-NSSAIs within the Allowed NSSAI. Next Steps: Complete solutions, work on merging (if applicable), start the evaluation and conclusion Target Completion: Study most likely will not be completed by Sep, 20, will need one more meeting cycle |