## Slide 1: FS_eNA_ph2 Status Report
Xiaobo Wu(Huawei), Aihua Li(China Mobile)

## Slide 2: FS_eNA_ph2 status at SA#89-e
Progress since SA#88:
  21 new solutions added, and 41 contributions agreed to update current solutions.
  TR 23.700-91 v0.5.0 will be sent to SA plenary for information.
RAN impacts or dependencies:
  None
Next steps:
  Complete solution, evaluation and conclusion(s) for each Key Issue.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNA_Ph2 | Study on Enablers for Network Automation for 5G - phase 2 | 32 > 70% | June, 20-> Dec, 2020 | SP-190557

## Slide 3: FS_eNA_ph2 status after SA2#140E (1/5)
  General
  FS_eNA_ph2 TR 23.700-91 v0.5.0 is available here.
  SID has 18 KI and 77 solutions in the TR.
  Key Issue #1: Logical decomposition of NWDAF and possible interactions between logical functions
  9 solutions are agreed for this key issue.
  Next steps: Resolve ENs in solutions and complete the existing solutions; Start evaluation and conclusion.
  Key Issue #2: Multiple NWDAF instances
  27 solutions are agreed for this key issue.
  Next steps:
    Resolve ENs in solutions;
    Start evaluation and conclusion.
  Key Issue #3: Mapping of NWDAF use cases to NFs and identify actions that could be taken based on NWDAF analytics and predictions (NOT to be progressed in R17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNA_Ph2 | Study on Enablers for Network Automation for 5G - phase 2 | 32 > 70% | June, 20-> Dec, 2020 | SP-190557

## Slide 4: FS_eNA_ph2 status after SA2#140E (2/5)
  Key Issue #4: Remaining aspects on how to ensure that slice SLA is guaranteed
  1 existing solution is revised.
  Next steps: Resolve ENs in solutions and complete the existing solutions; Interim evaluation agreed is in process and start conclusion.
  Key Issue #5: New types of outputs provided by NWDAF (NOT to be progressed in R17)
  Key Issue #6: Study possible mechanisms for improved correctness of NWDAF analytics (NOT to be progressed in R17)
  Key Issue #7: Adding Application attributes and KPIs as the Input data in some services described in TS 23.288 [5]
  1 solution is agreed for this key issue.
  Next steps: Resolve ENs in solutions and complete the existing solutions; Start evaluation and conclusion.
  Key Issue #8: UE data as an input for analytics generation
  7 solutions are agreed for this key issue.
  Next steps: Resolve ENs in solutions and complete the existing solutions; Start evaluation and conclusion.
  Key Issue #9: Dispersion analytic output provided by NWDAF
  2 solution is agreed for this key issue.
  Next steps: Resolve ENs in solutions and complete the existing solutions; Start evaluation and conclusion.
  Key Issue #10: NWDAF Assisted UP Optimization
  3 solutions are agreed for this key issue.
  Next steps: Resolve ENs in solutions and complete the existing solutions; Start evaluation and conclusion.

## Slide 5: FS_eNA_ph2 status after SA2#140E (3/5)
  Key Issue #11: Increasing efficiency of data collection
  19 solutions are agreed for this key issue and one solution is postponed.
  Next steps: Complete/merge/classify the existing solutions and capture new solution(s); Start evaluation and conclusion.
  Key issue #12: NWDAF-assisted RFSP policy
  5 solutions are agreed for this key issue, 1 existing solution is revised.
  Next steps: Resolve ENs in solutions and complete the existing solutions; Start evaluation and conclusion.
  Key Issue #13: Triggering conditions for analytics
  6 solutions are agreed for this key issue.
  Next steps: Resolve ENs in solutions and complete the existing solutions; Start evaluation and conclusion.
  Key Issue #14: NWDAF-assisted application detection
  1 solution is agreed for this key issue.
  Next steps: Resolve ENs in solutions and complete the existing solutions; Start evaluation and conclusion.
  Key Issue #15: User consent for UE data collection/analysis
  2 existing solutions are agreed for this key issue
  Next steps: Resolve ENs in solutions; Interim evaluation agreed is in process and start conclusion.
  Key Issue #16: UP optimization for edge computing
  6 solutions are agreed for this key issue.
  Next steps: Resolve ENs in solutions and complete the existing solutions; Interim evaluation agreed is in process and start conclusion.
  Key Issue #17: Definition of accuracy levels
  1 solution is agreed for this key issue.
  Next steps: Resolve ENs in solutions and complete the existing solutions; Start evaluation and conclusion.

## Slide 6: FS_eNA_ph2 status after SA2#140E (4/5)
  Key Issue #18: Enhancement for real-time communication with NWDAF
  3 solutions are agreed for this key issue.
  Next steps: Resolve ENs in solutions and complete the existing solutions; Start evaluation and conclusion.
  Key Issue #19: Trained data model sharing between multiple NWDAF instances
  3 solutions are agreed for this key issue.
  Next steps: Resolve ENs in solutions and complete the existing solutions; Start evaluation and conclusion.
  Key Issue #20: NWDAF assisting in detecting anomaly events for the user plane
  No solutions are captured for this key issue and one solution is postponed.
  Next steps: discuss the postponed solution.
  Key Issue #21: NWDAF assisting in user plane performance
  1 solution is agreed for this key issue.
  Next steps: Resolve ENs in solutions and complete the existing solutions; Start evaluation and conclusion.

## Slide 7: FS_eNA_ph2 status after SA2#140E (5/5)
  RAN impacts and dependencies:
  None identified so far.
Contentious Issue:
  None.
Dependencies with other WGs:
  KI#4 has dependencies on SA5 and on eNS phase 2 work.
  KI#8 has dependencies on SA4 and SA3 work, an LS was sent to them in SA2#140E meeting asking for feedback.
  KI#15 has dependencies on SA3, an LS was sent to them on user consent in SA2#140E meeting as well.
Focus for the Next Meeting (SA2#141E):
  Complete the existing solutions
  Start evaluation and initial conclusion
  Focus for SA2#142E meeting (Nov):
  Final evaluation and conclusion.
  Submit TR 23.77600-91 to SA#90 plenary for approval and agree a WID.
    Risk:
  The TR contains 18 KIs. KI#2 contains 27 solutions, some contains ENs.A number of KIs contains 9, 6 or 7 solutions that also includes ENs.
  Some solutions were introduced in SA2#140E meeting, including ENs.14 KIs has not started evaluation.
  The target completion date for the study is proposed to be moved to Dec. 2020 but this is a risk that not all Kis can be concluded on Dec.2020.

## Slide 8: backup