## Slide 1: FS_eNS_Ph2 WG2 Status Report
Tricci So
ZTETX Inc.
3GPP TSG SA WG2 Meeting #140E
Elbonia, 19 Aug. – 1 Sep. 2020
S2-2005868

## Slide 2: FS_eNS_Ph2 after SA2#140E
3GPP TSG SA WG2 Meeting #140E
Elbonia, 19 Aug. – 1 Sep. 2020
S2-2005868

## Slide 3: FS_eNS_Ph2 Rel-17 Study/Work
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph2 | Study on Enhancement of Network Slicing Phase 2 | 55% -> 75% | Sep, 20 -> Dec, 20 | SP-190628
Progress since SA#88E:
  Latest TR will be found on server https://www.3gpp.org/ftp/Specs/archive/23_series/23.700-40
  7 KIs are in total.
  11 new solutions have been added. Total 42 solutions in TR to address various KIs.
  An LSout S2-2006526 was sent to RAN2, RAN3 and CT1 to seek some clarifications on existing capabilities in RAN and CT regarding frequency band configuration within & among Tas within Allowed NSSAI
  RAN impacts and dependencies:
  KI#s 3, 5 and 7 could have dependency on RAN.
Next steps:
  Resolve disagreement on the interpretation of frequency bands configuration within & among the TAs for a given Allowed NSSAI. Wait for feedback for LSout S2-2006526 which was sent to RAN2, RAN3 and CT1 to seek some clarifications on existing capabilities in RAN and CT to help to settle on this issue.
  New issues were brought up (i.e. operator controlled UE behavior on slicing access, and interworking support for quota management, and N3GPP support) to be determined if they are within the scope of FS_eNS_Ph2 Rel-17 study
  Solution Clean-up, prepare and moderate the discussions on the evaluation and conclusion(s) for each Key Issue.
  Target Completion: There is possibility that study item will not conclude by Dec., 20 due to high number of key issues, high number of proposed solutions, new key issues and RAN dependency.

## Slide 4: FS_eNS_Ph2 status after SA2#140E (1/5)
  RAN and other impacts and dependencies:
  KI#3, 5 and 7 may potentially lead to solutions with RAN impact and may require RAN coordination.
  KI#1 & 2 may potentially lead to solution that requires SA5 coordination
Contentious Issue:
  For KI#7 - Whether all frequency bands are homogenously support across all TAs within the RA for all S-NSSAIs within the Allowed NSSAI.
  For KI#1 & 2 – Operator controlled UE behavior on slicing access and N3GPP support
  For KI#1, 2, 3, and 5 and 6 - Interworking support for quota management
Focus for the Next Meeting (SA2#141E):
  Complete solution, evaluation and conclusion(s) for each Key Issue
  May prioritize Ki#s 1, 2, 4 and 6 that do not have RAN dependency above others to ensure sufficient time to conclude the KI#s that are relative stable
  Target Completion: Study is aimed to be completed by Dec., 20.
Overall Plan:
  SA2#141E (Oct.2020): Final solution clean-up. . There were several proposals been postponed and they are likely be resubmitted. Starting the moderated discussions on solution evaluation and to proceed with conclusion on each KI. Many KIs may require show-hand for solution selection in order to come to conclusion.
  SA2#142E (Nov.2020): Complete evaluation and conclusions. Submit TR 23.700-40 to SA#90E plenary for approval.

## Slide 5: FS_eNS_Ph2 status after SA2#139E (2/5)
Key Issue | Key Issue Descriptions & Status | Associated Solutions
#1 | Support of network slice related quota on the maximum number of UEs | #1, #2, #3, #4, #8, #9, #15, #18, #19, #38
 | 1 solution PCF-based, 1 solution CHF based, 1 solution AMF/NSSF based, 3 solutions are new NF(s) (e.g. NSQ, SQM, QEF, QCF etc.) based, 2 solutions are NWDAF based and 1 solution is AMF and O&M based Status: Average of solutions’ completeness is ~90% External Dependency (i.e. RAN): None Contentious Issue: None Next Steps: Complete solutions, work on merging (if applicable), start the evaluation and conclusion Target Completion: Study is aimed to be completed by Dec., 20, there is chance of possible delayed due to new issues (i.e. interworking and operator controlled UE behavior) were raised. | 
#2 | Support of network slice related quota on the maximum number of PDU Sessions | #5, #6, #7, #8, #9, #10, #11, #18, #19, #32, #35, #36, #38
 | 2 solutions are PCF-based (can be merged), 1 solution is NRF based, 3 solutions are new NF(s) (e.g. NSQ, SQM, QEF, QCF etc.) based, 2 solutions are NWDAF based and 1 solution is AMF and O&M based, 1 solution defines only the operator’s policy configuration part for quota control from UDM, 1 solution CHF based, 1 solution defines how to ensure the handover operation to maintain the quota count for PDU sessions, Status: Average of solutions’ completeness is ~90% External Dependency (i.e. RAN): None Contentious Issue: None Next Steps: Complete solutions, work on merging (if applicable), start the evaluation and conclusion Target Completion: Study is aimed to be completed by Dec., 20, there is chance of possible delayed due to new issues (i.e. interworking and operator controlled UE behavior) were raised. | 

## Slide 6: FS_eNS_Ph2 status after SA2#139E (3/5)
#3 | Limitation of data rate per network slice in UL and DL per UE | #13, #20, #21, #22, #37
 | 2 solution is PCF-based, 1 solution is based on new NF(s) (NSQ) and 1 solution requires the coordination between UE and network which includes RAN’s support Status: Average of solutions’ completeness is ~80% External Dependency (i.e. RAN): RAN dependency from couple solutions Contentious Issue: None Next Steps: Complete solutions, work on merging (if applicable), start the evaluation and conclusion Target Completion: Study is aimed to be completed by Dec., 20, there is chance of possible delayed due to new issue (i.e. interworking) was raised. | 
#4 | Support for network slice quota event notification in a network slice | #8, #9, #18, #19, #23, #33, #34
 | 1 solution is NWDAF based, 1 solution is AMF and O&M based, 3 solutions leverage new NF(s) (e.g. NSQ, SQM, QEF/QCF etc.)., 2 solutions leverages the PCF and NEF to support application layer event notification for network slice quota Status: Average of solutions’ completeness is ~90% External Dependency (i.e. RAN): None Contentious Issue: None Next Steps: Complete solutions, work on merging (if applicable), start the evaluation and conclusion Target Completion: Study is aimed to be completed by Dec., 20. | 

## Slide 7: FS_eNS_Ph2 status after SA2#139E (4/5)
#5 | Dynamic adjustment to meet the limitation of data rate per network slice in UL and DL. | #12, #14, #16, #18, #19, #20, #24, #25
 | 1 solution is PCF based with NWDAF support, 1 solution is PCF based, 1 solution is based on two new logic NFs (i.e. QEF, QCF), 1 solution is based on new NF (NSQ), 2 solutions are NWDAF based and 1 solution is AMF and O&M based Status: Average of solutions’ completeness is ~80% External Dependency (i.e. RAN): RAN dependency from couple solutions Contentious Issue: None Next Steps: Complete solutions, work on merging (if applicable), start the evaluation and conclusion Target Completion: Study is aimed to be completed by Dec., 20, there is chance of possible delayed due to new issue raised for interworking support. | 
#6 | Constraints on simultaneous use of the network slice | #26, #27, #28, #39. #40. #41, #42
 | 1 solution is based one network enforcement and UE preference of slice prioritization, 1 solution based on network’s indication to UE on the group of co-existed slices to select, and another solution has similar concept but defining them in classes of slices, 1 solution based UE registration with new explicit rejection clause to indicate the compatibility within or outside of the serving TA, 2 solutions based new identifier for compatibility group that has been configured, 1 solution defines different levels of compatibility – i.e. during registration, during PDU session establishment and sharing user plane Status: Average of solutions’ completeness is ~90% External Dependency (i.e. RAN): None Contentious Issue: None Next Steps: Complete solutions, work on merging (if applicable), start the evaluation and conclusion Target Completion: Study is aimed to be completed by Dec., 20, there is chance of possible delayed due to possible inter-dependency with KI#7. | 

## Slide 8: FS_eNS_Ph2 status after SA2#139E (5/5)
#7 | Support of 5GC assisted cell selection to access network slice | #17, #29, #30, #31
 | 1 solution restricts no simultaneously registration of slices that are not all accessible on the same operating bands. 1 solution assumed that the UE is provided with preferred frequency band(s) information per network slice (e.g. target carrier frequencies per S-NSSAI) in the Configured NSSAI. 1 solution assumes that UE is allocated with Allowed NSSAI which can contain S-NSSAIs supported in different frequency bands, however all S-NSSAIs are supported in all Tracking Areas or the Registration Area. 1 solution assumes that if the network cannot accept the Requested NSSAI due to it is not allowed within current TAI, the 5GC provides the Requested NSSAI and corresponding RFSP to NG-RAN for NG-RAN to select a suitable Radio Spectrum for the UE Status: Average of solutions’ completeness is ~75% External Dependency (i.e. RAN): Some solutions have RAN dependency Contentious Issue: Whether all frequency bands are homogenously support across all TAs within the RA for all S-NSSAIs within the Allowed NSSAI. Next Steps: Complete solutions, work on merging (if applicable), start the evaluation and conclusion Target Completion: Study is aimed to be completed by Dec., 20, there is chance of possible delayed due to dependency on RAN. |