## Slide 1: 5GSAT_ARCH Status Report
Jean Yves Fine
Thales

## Slide 2: 5GSAT_ARCH status after SA2#140E
WI Code | Work Item Title | WP | Target Date | WID#
5GSAT_ARCH | Architecture aspects for using satellite access in 5G | 20% | Dec20 | 860005
General
  Study TR 23.737 V17.1.0 is available on portal and 100% completed.
  SA2#140E is the first normative meeting, making use of draft CRs process.
Drafts CRs
  17 Tdocs uploaded, 15 discussed (one withdrawn, one merged).
  3 approved (20% of 15); 3 postponed (20%); 9 noted (60%).
  RAN impacts and dependencies:
  Discussions and Implementation of Sol#1 and Sol#13 will be able to progress more after reception of RANs response to ongoing LS (S2-2004688).
  CT#125E has approved a WID “CT aspects of 5GC architecture for satellite networks” and has now framework to work on CT1 domains in relation with 5GSAT_ARCH.
Contentious Issue: None.
Focus for the Next Meeting (SA2#141E):
  Ahead of SA2#141E: Organize a conference call to continue discussion on open topics and status, prepare SA2#141E.
  During SA2#141E: Discussion on open topics; analysis of LS responses impacts, response to LS in.
Overall Plan:
  Complete functional descriptions, procedures, policy frameworks of solutions selected in study TR in specifications TS23.501, 23.502, 23.503
Risks:
  The actual target completion date (dec20) may be risky regarding dependancies with other groups.