## Slide 1: FS_eNPN Status Report
Peter Hedman
Ericsson

## Slide 2: FS_eNPN status after SA2#142E (1/3)
General
  FS_eNPN is captured in TR 23.700-07 and v1.2.0 will be available here.
  Total TUs requested for Study Phase in 2020 is 5. 2 TUs and four e-meetings have been used.
Key Issue 1 (Enhancements to Support SNPN along with credentials owned by an entity separate from the SNPN):
  3 P-CRs agreed updating existing solutions. Total number of solutions for KI#1 is 15.
  11 P-CRs agreed with evaluations and/or Interim conclusions.
  No agreed conclusion for simultaneous connections for UEs with one subscription
  Open issues left for normative work:
    Need for additional SIB information for SNPN selection for UEs with an SNPN subscription
    Update of Separate entity controlled prioritized list of preferred SNPNs
  Open issues left unresolved not progressed for normative work:
    Enhancements to support simultaneous connections for UEs with one subscription
    Credentials for SNPN service continuity based on SA1 reply to SA2 LS S2-2007828
    Ability for AAA to be involved in what subscription data to use and the need/details for using other UE ID than SUPI towards AAA
  Next Steps: Next meeting (SA2#143E) progress KI#1 in normative work including the open issues left for normative work. Request more study time for unresolved open issues (see 3 issues above)
Key Issue 2 (NPN support for Video, Imaging and Audio for Professional Applications (VIAPA))
  5 P-CRs agreed updating existing solutions. Total number of solutions for KI#2 is 16.
  3 P-CRs agreed with evaluation and/or conclusions updates.
  Several noted conclusion proposals with possible enhanced functionality (RRC inactive, Dual radio UE etc)
  Next Steps: Next meeting (SA2#143E) progress KI#2 in normative work restricted to informative guidelines to support VIAPA.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNPN | Enhanced support of Non-Public Networks | 85% > 90% | Dec, 20 | SP-200094

## Slide 3: FS_eNPN status after SA2#142E (2/3)
Key Issue 3 (Support of IMS voice and emergency services for SNPN)
  2 P-CR agreed updating existing solution.
  Total number of solutions for KI#3 is 11.
  2 P-CR agreed updating conclusions
  LS reply from SA WG1 on Use Cases for providing IMS services to SNPN TBD for CC#4 (related conclusion proposal in S2-2008385)
  Next Steps: Next meeting (SA2#143E) progress KI#3 in normative work including remaining open issues.
Key Issue 4 (UE Onboarding and remote provisioning)
  Term for UE Onboarding corrected
  5 P-CRs agreed updating existing solutions. Total number of solutions for KI#4 is 17.
  10 P-CRs updated evaluations and conclusions
  Onboarding indications by the UE (in AS and NAS) resolved by Show of Hands and two objections
  Sent LS to SA3 indicating that key issues in TR 33.857 are not complete with regards to Provisioning (S2-2009132)
  Open issues left for normative work:
    See TR conclusion for KI#4, except below aspects
  Open issues left unresolved not progressed for normative work:
    Details related to enabling CP provisioning as dependent on SA3, and selection of CP vs UP provisioning for a UE
  Next Steps: Next meeting (SA2#143E) progress UE onboarding and UP provisioning of KI#4 in normative work including remaining open issues, request more study time for CP provisioning in Q1 as dependent on SA3 feedback
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNPN | Enhanced support of Non-Public Networks | 85% > 90% | Dec, 20 | SP-200094

## Slide 4: FS_eNPN status after SA2#142E (3/3)
  RAN impacts and dependencies:
  As per agreed conclusions, key issues 1, 3 and 4 impacts RAN, key issue 2 may impact RAN4 (LS feedback outstanding)
  Impacts are SIB related for solutions related to Key issues 1, 3 and 4, new RRC indications for solutions related to Key issues 4 and additional NGAP impacts for solutions related to Key issue 4. For Key issue 2 impact may be related to UE performance requirements when UE 2Rx/2Tx capable.
SA3 dependencies
  SA3 dependencies identified for solutions and conclusions related to key issue 1, 3 and 4.
  LS sent to SA3 indicating that key issues in TR 33.857 are not complete with regards to Provisioning (S2-2009132)
Contentious Issue:
  Principles for how to support NPN for new features could not be agreed, but assumed not to be part of eNPN work
  SIB information for KI#1 (Show of Hands held at SA2#141E and KI#1 conclusion was approved at SA2#142E
  Onboarding indications by the UE (in AS and NAS) resolved by Show of Hands and two objections
Focus for the Next Meeting (SA2#143E):
  Progress concluded aspects into normative work, and aspects with open issues possible to resolve at SA2#143E
  Request more study time for unresolved issues dependent on other WGs and that require more SA2 study time
    KI#1: Enhancements to support simultaneous connections for UEs with one subscription
    KI#1: Credentials for SNPN service continuity based on SA1 reply to SA2 LS S2-2007828
    KI#1: Whether AAA-S needs to support providing subscription information
    KI#1: Need and details for using other UE ID than SUPI towards AAA
    KI#4: CP provisioning, and selection of CP vs UP provisioning for a specific UE when both mechanisms are supported by the standard
Overall Plan:
  Submit TR 23.700-07 to SA#90 plenary for information as more time for some aspects requested.
  Agree a WID based on the TR conclusions that can be progressed into normative work.
Risks:
  Completion of the study dependent on progress in SA1 and SA3 for aspects requiring more study time

## Slide 5: FS_eNPN Status at SA#90e
Progress since SA#89-e:
  TR includes 56 possible solution, evaluations and conclusions agreed for KI#1, KI#2, KI#3 and KI#4.
  LS exchanges with SA1, SA3 and RAN WGs
  Principles for how/whether to support NPN for new features (e.g. 5MBS) could not be agreed, but assumed not to be part of eNPN work
  SIB information for KI#1 (Show of Hands held at SA2#141E and KI#1 conclusion was approved at SA2#142E
  Onboarding indications by the UE (in AS and NAS) resolved by Show of Hands and two objections
  RAN impacts and dependencies:
  RAN impacts identified by TR conclusions as follows:
    Impacts are SIB related for solutions related to Key issues 1, 3 and 4,
    New RRC indications during RRC establishment for solutions related to Key issues 4 and
    Additional NGAP impacts for solutions related to Key issue 4.
    Key issue 2 impact may be related to (RAN4) UE performance requirements when UE 2Rx/2Tx capable
Next steps:
  TR proposed to be sent for information as more Q1 study time requested for some aspects of KI#1 and KI#4
  WID has been submitted based on other TR conclusions for KI#1, KI#2, KI#3 and KI#4
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNPN | Enhanced support of Non-Public Networks | 75% > 90% | Dec, 20 | SP-200094