## Slide 1: FS_IIoT Status Report
Devaki Chandramouli
Nokia

## Slide 2: FS_IIoT Status at SA#90E
WI Code | Work Item Title | WP | Target Date | WID#
FS_IIoT | Study on enhanced support of Industrial Internet of Things | 87% > 95% | December’ 20 | SP-200298
Progress since SA#89E:
  FS_IIoT TR is available here
  24 approved P-CRs.
  Updated solutions, resolved open items related to conclusion and stabilized conclusions for KI#1, KI#2, KI#3A, KI#3B, KI#5.
  3 Editor notes requiring resolution remain. One is expected to be resolved as part of normative phase, other two in the TR.
  RAN impacts and dependencies:
  Whether signalling Survival Time to NG-RAN is sufficient to address the Communication service availability targets defined by SA1 in TS 22.104 [4] Table 5.2-1 depends on the feedback from RAN WG
Next steps:
  Agree to a WID, submitted TR 23.700-20 cover sheet for TSG SA approval.
  Start normative work in Q1.

## Slide 3: FS_IIoT status after SA2#141E (1/2)
WI Code | Work Item Title | WP | Target Date | WID#
FS_IIoT | Study on enhanced support of Industrial Internet of Things | 75% > 87% | Jun, 20 | SP-200298
General
  FS_IIoT TR 23.700-20 v1.3.0 is available here.
  3 ENs remain controversial however the basic framework for the respective Key Issues are clear with stable conclusion thus normative work can start
Key Issue #1 (Uplink Time Synchronization)
  Solutions updated.
  Resolution for preferred User plane BMCA method selected for generating announce message.
  Next step: normative CR for specification impact based on agreed conclusion.
Key Issue #2 (UE-UE TSC communication)
  Conclusion agreed for forwarding method in case of UE-UE communication for all PDU Sessions
  Next step: normative CR for specification impact based on agreed conclusion.
Key Issue #3A (Exposure of TSC Services: Exposure of deterministic QoS)
  Conclusion agreed with the basic framework finally.
  Pending ENs related to burst spread and jitter pending resolution.
  Next steps:
    normative CR for specification impact based on agreed conclusion,
    Send LS out to SA1 for H&F for Ethernet PDU sessions.
    Resolve other open issues in TR

## Slide 4: FS_IIoT status after SA2#141E (2/2)
Key Issue #3B (Exposure of TSC Services: Exposure of Time Synchronization):
  Conclusions updated to include uplink time sync, BMCA method supported for PTP, Time Sync services policy control and charging
  Open item related to validity period.
  Next step: Resolution of validity period.
Key Issue #4 (fully distributed configuration model for TSN)
  Downscoped. Will not be progressed during Rel-17
Key Issue #5 (Use of Survival Time for Deterministic Applications in 5GS)
  Update conclusion based on RAN2/3 feedback.
  RAN impacts and dependencies:
  Whether signalling Survival Time to NG-RAN is sufficient to address the Communication service availability targets defined by SA1 in TS 22.104 [4] Table 5.2-1 depends on the feedback from RAN WG
Contentious Issue:
  Burst Spread, Jitter, Validity Time
Focus for the Next Meeting (SA2#142E):
  Normative work for agreed conclusions. Resolve one open item as part of normative work; others in the TR
Overall Plan:
  Normative work is expected to complete SA#92E.
Risks:
  Contentious issues (see above).