## Slide 1: 5MBS Status Report
Li, Meng
Huawei

## Slide 2: 5MBS Status at SA#91-e
WI Code | Work Item Title | WP | Target Date | WID#
5MBS | Architectural enhancements for 5G multicast-broadcast services (5MBS) | 0% > 20% | June, 2021 | SP-201106
  Progress since SA#90-e:
  TS skeleton and 18 pCRs agreed to TS 23.247, 1 CR agreed to TS 23.501.
  RAN impacts and dependencies:
  RAN impacts as per agreed pCRs.
Next steps:
  Continue the normative work.
  Coordinate with RAN WGs to resolve the aspects with RAN dependencies.
This slides is to be updated

## Slide 3: 5MBS status after SA2#144e (1/2)
General
  TR 23.757 v1.3.0 is available. TR 23.757 is sent to SA#91-e for approval.
  LS exchange with RAN2/RAN3 for the RAN dependent issues.
  Architecture is concluded and the part that the AF within the trusted domain is specified.
Key Issue 1 (MBS session management)
  KI#1 concluded.
  Support of deployments topologies with specific SMF Service Areas, and roaming are not handled in Rel-17.
  Disagreement on how to address the signalling efficiency for group paging will be addressed in normative phase.
  Next step: Start the normative work.
Key Issue 4 (QoS)
  KI#4 concluded. Open issue is resolved and the priority is only supported for an entire multicast session.
  Next step: Start the normative work.
Key Issue 7 (MC-UC switch)
  KI#7 concluded.
  Next step: Start the normative work.
Key Issue 9 (Interworking with EPC/eMBMS for Public Safety)
  KI#9 concluded.
  Next step: Start the normative work.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5MBS | Study on architectural enhancements for 5G multicast-broadcast services | 90 % > 100% | Mar, 2021 | SP-200092
This slides is to be updated

## Slide 4: FS_5MBS status after SA2#144e (2/2)
  RAN impacts and dependencies:
  Based on the conclusions, KI#1, KI#6 and KI#7 impacts RAN.
  The impacts are NG-RAN node notify session activation related to KI#1, enforcing area restriction related to KI#6, enabling shared MBS delivery and minimizing data loss related to KI#7.
  LS sent to RAN, RAN2 and RAN3 to ask about the conclusions with RAN dependencies.
Contentious Issue:
  There is disagreement about the implication of removing Support of deployments topologies with specific SMF Service Areas.
Focus for the Next Meeting (SA2#144E):
  Continue the normative work.
  Resolve the disagreement on signaling efficiency issue for group paging.
  Coordinate with RAN WGs to resolve the aspects with RAN dependencies.
Overall Plan:
  SA2#144e: Continue the normative work.
Risks:
  None.
This slides is to be updated

## Slide 5: Backup SA2#143E FS_5MBS Status Report for information

## Slide 6: FS_5MBS Status at SA#91-e
WI Code | Work Item Title | WP | Target Date | WID#
FS_5MBS | Study on architectural enhancements for 5G multicast-broadcast services | 90% > 100% | Mar, 2021 | SP-200092
Progress since SA#90-e:
  Conclusions agreed for KI#1, #4, #7 and #9.
  TR 23.757 is sent to SA#91-e for approval.
  LS exchanges with RAN2, RAN3 and SA4.
  RAN impacts and dependencies:
  Based on the conclusions, KI#1, KI#6 and KI#7 impacts RAN.
  The impacts are NG-RAN node notify session activation related to KI#1, enforcing area restriction related to KI#6, enabling shared MBS delivery and minimizing data loss related to KI#7.
Next steps:
  Continue the normative work.
  Coordinate with RAN WGs to resolve the aspects with RAN dependencies in normative phase.

## Slide 7: FS_5MBS status after SA2#143e (1/2)
General
  TR 23.757 v1.3.0 is available. TR 23.757 is sent to SA#91-e for approval.
  LS exchange with RAN2/RAN3 for the RAN dependent issues.
  Architecture is concluded and the part that the AF within the trusted domain is specified.
Key Issue 1 (MBS session management)
  KI#1 concluded.
  Support of deployments topologies with specific SMF Service Areas, and roaming are not handled in Rel-17.
  Disagreement on how to address the signalling efficiency for group paging will be addressed in normative phase.
  Next step: Start the normative work.
Key Issue 4 (QoS)
  KI#4 concluded. Open issue is resolved and the priority is only supported for an entire multicast session.
  Next step: Start the normative work.
Key Issue 7 (MC-UC switch)
  KI#7 concluded.
  Next step: Start the normative work.
Key Issue 9 (Interworking with EPC/eMBMS for Public Safety)
  KI#9 concluded.
  Next step: Start the normative work.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5MBS | Study on architectural enhancements for 5G multicast-broadcast services | 90 % > 100% | Mar, 2021 | SP-200092

## Slide 8: FS_5MBS status after SA2#143e (2/2)
  RAN impacts and dependencies:
  Based on the conclusions, KI#1, KI#6 and KI#7 impacts RAN.
  The impacts are NG-RAN node notify session activation related to KI#1, enforcing area restriction related to KI#6, enabling shared MBS delivery and minimizing data loss related to KI#7.
  LS sent to RAN, RAN2 and RAN3 to ask about the conclusions with RAN dependencies.
Contentious Issue:
  There is disagreement about the implication of removing Support of deployments topologies with specific SMF Service Areas.
Focus for the Next Meeting (SA2#144E):
  Continue the normative work.
  Resolve the disagreement on signaling efficiency issue for group paging.
  Coordinate with RAN WGs to resolve the aspects with RAN dependencies.
Overall Plan:
  SA2#144e: Continue the normative work.
Risks:
  None.

## Slide 9: 5MBS Status at SA#91-e
WI Code | Work Item Title | WP | Target Date | WID#
5MBS | Architectural enhancements for 5G multicast-broadcast services (5MBS) | 0% > 20% | June, 2021 | SP-201106
  Progress since SA#90-e:
  TS skeleton and 18 pCRs agreed to TS 23.247, 1 CR agreed to TS 23.501.
  RAN impacts and dependencies:
  RAN impacts as per agreed pCRs.
Next steps:
  Continue the normative work.
  Coordinate with RAN WGs to resolve the aspects with RAN dependencies.