SA WG2 Meeting #144E	S2-2102887

12 – 16 April 2021, Electronic	(revision of S2-21xxxx)

Source:	Intel (Rapporteur)

Title:	MUSIM work plan

Document for:	Information

Agenda Item:	8.10

Work Item / Release:	MUSIM / Rel-17

Abstract of the contribution: This contribution proposes a work plan for MUSIM normative CR. Provided for information.

# Work areas and coordination input

This is the work plan for the MUSIM work item.

| General |  |  |  |  |
| --- | --- | --- | --- | --- |
| Tasks | Title | SA2#144E Volunteer/driver (company, mail address) | Status/Comments | Clause impacted |
| T0.1 | Feature description | qian.xb.chen@ericsson.com Alessio.casati@nokia.com m.youn@lge.com ouyangguowei@huawei.com steven.wenham@huawei.com chenpingh@chinatelecom.cn curt.wong@charter.com guillaume.sebire@mediatek.com saso.stojanovski@intel.com chris.pudney@vodafone.com tom.zhu@unisoc.com lars.nord@sony.com | Use S2-2100284r13 as a basis for 23.401? Use S2-2100285r02 as a basis for 23.501? | 23.401: 3.1, 4.3.x (new) 23.501: 3.1, 5.x (new) |
| T0.2 | MUSIM capability exchange | Alessio.casati@nokia.com gvelev@lenovo.com xiaowan.ke@vivo.com juanzhan@qti.qualcomm.com liujianning@xiaomi.com lalith.kumar@samsung.com ouyangguowei@huawei.com steven.wenham@huawei.com chenpingh@chinatelecom.cn curt.wong@charter.com guillaume.sebire@mediatek.com xuyang@oppo.com saso.stojanovski@intel.com Iskren.Ianev@EMEA.NEC.COM kkiss@apple.com chris.pudney@vodafone.com tom.zhu@unisoc.com lars.nord@sony.com | Use S2-2100828r11 as a basis for 23.401? Use S2-2100830r03 as a basis for 23.501? | 23.502: 4.2.2.2.2 23.401: 5.3.2.1, 5.3.3.1 |
| Key Issue #1 Handling of Mobile Terminated service with Multi-USIM device |  |  |  |  |
| Tasks | Title | SA2#143E Volunteer/driver (company, mail address) | Status/Comments | Clause impacted |
| T1.1 | A single paging cause with the meaning of “voice” for both EPS and 5GS | xiaowan.ke@vivo.com m.youn@lge.com juanzhan@qti.qualcomm.com liujianning@xiaomi.com lalith.kumar@samsung.com ouyangguowei@huawei.com steven.wenham@huawei.com curt.wong@charter.com guillaume.sebire@mediatek.com xuyang@oppo.com saso.stojanovski@intel.com kkiss@apple.com chris.pudney@vodafone.com tom.zhu@unisoc.com | Completed for 23.401 and 23.501 (S2-2102042 and S2-2102043, respectively). Use technically endorsed S2-2101101 for 23.502. | 23.502: 4.2.3.3, 4.8.2.2, 4.8.2.2a |
| T1.2 | NAS Busy Indication for both EPS and 5GS in RRC_IDLE mode | lars.nord@sony.com Alessio.casati@nokia.com xiaowan.ke@vivo.com juanzhan@qti.qualcomm.com liujianning@xiaomi.com lalith.kumar@samsung.com ouyangguowei@huawei.com steven.wenham@huawei.com chenpingh@chinatelecom.cn curt.wong@charter.com guillaume.sebire@mediatek.com xuyang@oppo.com saso.stojanovski@intel.com starsinic.michael@convidawireless.com kkiss@apple.com chris.pudney@vodafone.com tom.zhu@unisoc.com | Use S2-2100727r05 for 23.401? Use S2-2100770r04 for 23.502? | 23.401: 5.3.4.1, 5.3.4.3 23.502: 4.2.3.2, 4.2.3.3, 5.2.2.2.7, 5.2.2.2.7A |
| Key Issue #2 Enabling Paging Reception for Multi-USIM Device |  |  |  |  |
| Tasks | Title | SA2#143E Volunteer/driver (company, mail address) | Status/Comments | Clause impacted |
| T2.1 | Enabling paging reception for EPS | lars.nord@sony.com qian.xb.chen@ericsson.com Alessio.casati@nokia.com ouyangguowei@huawei.com steven.wenham@huawei.com curt.wong@charter.com guillaume.sebire@mediatek.com saso.stojanovski@intel.com chris.pudney@vodafone.com tom.zhu@unisoc.com | Use S2-2100065r01 as a basis? | 23.401: 5.3.2.1, 5.3.3.0, 5.3.3.1, 5.3.3.2 |
| Key Issue #3 Coordinated leaving for Multi-USIM device |  |  |  |  |
| Tasks | Title | SA2#143E Volunteer/driver (company, mail address) | Status/Comments | Clause impacted |
| T3.1 | NAS-level leaving procedure for EPS | qian.xb.chen@ericsson.com Alessio.casati@nokia.com gvelev@lenovo.com xiaowan.ke@vivo.com m.youn@lge.com juanzhan@qti.qualcomm.com liujianning@xiaomi.com lalith.kumar@samsung.com ouyangguowei@huawei.com steven.wenham@huawei.com chenpingh@chinatelecom.cn curt.wong@charter.com guillaume.sebire@mediatek.com xuyang@oppo.com saso.stojanovski@intel.com kkiss@apple.com chris.pudney@vodafone.com tom.zhu@unisoc.com | Completed with S2-2101102 | 23.401: 5.3.4.1, 5.3.4.3, 5.3.3.1 |
| T3.2 | NAS-level leaving procedure for 5GS | qian.xb.chen@ericsson.com Alessio.casati@nokia.com gvelev@lenovo.com xiaowan.ke@vivo.com m.youn@lge.com juanzhan@qti.qualcomm.com liujianning@xiaomi.com lalith.kumar@samsung.com ouyangguowei@huawei.com steven.wenham@huawei.com chenpingh@chinatelecom.cn curt.wong@charter.com guillaume.sebire@mediatek.com xuyang@oppo.com saso.stojanovski@intel.com kkiss@apple.com chris.pudney@vodafone.com tom.zhu@unisoc.com | From RAN#91 meeting minutes: RAN did not agree to include RRC-based leaving/busy for E-UTRA/5GS (Option 5) as part of RAN MUSIM work Item. SA2#144e can proceed with a CR on NAS leaving for 5GS to cover Option 5 at least. The goal for SA2#144e is to technically endorse the CR, keeping the door open for RRC-based Leaving with for 5GC/NR. SA2#145e is the target for the CR approval. | 23.502: |