## Slide 1: SA WG2 Status report for MUSIM
Sašo Stojanovski
Intel

## Slide 2: FS_MUSIM status after SA2#144E
General
  1 pCR approved (S2-2103032) to align with RAN#91e decision
  Latest TR version: TR 23.761 v1.4.0 available here
Next steps:
  Send TR 23.761 to SA#92e plenary for approval
WI Code | Work Item Title | WP | Target Date | WID#
FS_MUSIM | Study on system enabler for Multi-USIM devices | 95% > 98% | Mar, 21 | SP-200297

## Slide 3: MUSIM Status after SA2#144E
Progress since SA#91E:
  9 normative CRs approved or technically endorsed for stage 2 specifications - TS 23.401/23.501/23.502
    2 CRs on Functional description (S2-2103057 endorsed, S2-2103027 endorsed)
    2 CRs on introduction of Reject Paging (“Busy”) indication (S2-2103029 approved, S2-2103030 endorsed)
    1 CR on Paging reception in EPS (S2-2103031 approved)
    1 CR on 5GS Leaving procedure (S2-2103033 endorsed)
    1 clarification CR on Paging Cause in EPS (S2-2103028 approved)
    1 clarification CR on EPS Leaving procedure (S2-2103034 approved)
    1 CR on terminology (S2-2102890 approved)
WI Code | Work Item Title | WP | Target Date | WID#
MUSIM | System enablers for Multi-USIM devices | 20% > 65% | June, 21 | SP-210091

## Slide 4: MUSIM status after SA2#144E
  RAN impacts and dependencies:
  RAN2 feedback expected on RRC-based leaving for 5GS, Busy indication for RRC_Inactive, 5GS enabling of paging reception
  SA3 dependencies:
  Check SA2 working assumptions against SA3 study conclusions.
Contentious Issue:
  None.
Focus for the Next Meeting (SA2#145E):
  Resolve open discussion on MUSIM capability exchange
  Work on approving technically endorsed CRs
  Complete the CR for introduction of Paging Cause in 5GS
  Complete the 5GS Leaving procedure to include 5GC/NR, taking into account RAN2 feedback
  Complete the CR for Paging reception in 5GS, taking into account RAN2 feedback
Overall Plan:
  Normative work expected to be completed by SA#92
Risks:
  RAN2 feedback required ahead of SA2#145e to allow for timely conclusion of items with RAN dependencies.
  SA3 progress could impact the agreed solutions in SA2.