SA WG2 Meeting #145E	S2-2103794

17 – 28 May 2021, Electronic	(revision of S2-21xxxx)

Source:	Intel (Rapporteur)

Title:	MUSIM work plan

Document for:	Information

Agenda Item:	8.10

Work Item / Release:	MUSIM / Rel-17

Abstract of the contribution: This contribution proposes a work plan for MUSIM normative CR. Provided for information.

# Work areas and coordination input

This is the work plan for the MUSIM work item.

| General |  |  |  |  |
| --- | --- | --- | --- | --- |
| Tasks | Title | SA2#144E Volunteer/driver (company, mail address) | Status/Comments | Clause impacted |
| T0.1 | Feature description | qian.xb.chen@ericsson.com Alessio.casati@nokia.com m.youn@lge.com ouyangguowei@huawei.com steven.wenham@huawei.com chenpingh@chinatelecom.cn curt.wong@charter.com guillaume.sebire@mediatek.com saso.stojanovski@intel.com chris.pudney@vodafone.com tom.zhu@unisoc.com lars.nord@sony.com | S2-2103057 technically endorsed for 23.401. S2-2103027 technically endorsed for 23.501. Qian to resubmit revisions with any changes? | 23.401: 3.1, 4.3.x (new) 23.501: 3.1, 5.x (new) |
| T0.2 | MUSIM capability exchange | Alessio.casati@nokia.com gvelev@lenovo.com xiaowan.ke@vivo.com juanzhan@qti.qualcomm.com liujianning@xiaomi.com lalith.kumar@samsung.com ouyangguowei@huawei.com steven.wenham@huawei.com chenpingh@chinatelecom.cn curt.wong@charter.com guillaume.sebire@mediatek.com xuyang@oppo.com saso.stojanovski@intel.com Iskren.Ianev@EMEA.NEC.COM kkiss@apple.com chris.pudney@vodafone.com tom.zhu@unisoc.com lars.nord@sony.com | Juan preparing CRs for 23.501, 23.502 and 23.401 Anyone preparing alternative set of CRs based on the discussion in the CC? | 23.501: 5.4.4a 23.502: 4.2.2.2.2 23.401: 5.3.2.1, 5.3.3.1 |
| Key Issue #1 Handling of Mobile Terminated service with Multi-USIM device |  |  |  |  |
| Tasks | Title | SA2#143E Volunteer/driver (company, mail address) | Status/Comments | Clause impacted |
| T1.1 | A single paging cause with the meaning of “voice” for both EPS and 5GS | xiaowan.ke@vivo.com m.youn@lge.com juanzhan@qti.qualcomm.com liujianning@xiaomi.com lalith.kumar@samsung.com ouyangguowei@huawei.com steven.wenham@huawei.com curt.wong@charter.com guillaume.sebire@mediatek.com xuyang@oppo.com saso.stojanovski@intel.com kkiss@apple.com chris.pudney@vodafone.com tom.zhu@unisoc.com | S2-2103028 approved for 23.401. Check if any changes needed related to Capability exchange discussion. Xiaowan to resubmit S2-2102317 for 23.502 with any changes related to Capability exchange discussion. | 23.502: 4.2.3.3, 4.8.2.2, 4.8.2.2a |
| T1.2 | NAS Busy Indication for both EPS and 5GS in RRC_IDLE mode | lars.nord@sony.com Alessio.casati@nokia.com xiaowan.ke@vivo.com juanzhan@qti.qualcomm.com liujianning@xiaomi.com lalith.kumar@samsung.com ouyangguowei@huawei.com steven.wenham@huawei.com chenpingh@chinatelecom.cn curt.wong@charter.com guillaume.sebire@mediatek.com xuyang@oppo.com saso.stojanovski@intel.com starsinic.michael@convidawireless.com kkiss@apple.com chris.pudney@vodafone.com tom.zhu@unisoc.com | S2-2103029 approved for 23.401. Lars to resubmit technically endorsed S2-2103030 for 23.502 with any changes. Lars: Submit a draft LS response to the RAN2 LS on busy Indication from RRC-Inactive. Saso to prepare a CR based on technically endorsed S2-2103030 for 23.502 with end state = Idle. | 23.401: 5.3.4.1, 5.3.4.3 23.502: 4.2.3.2, 4.2.3.3, 5.2.2.2.7, 5.2.2.2.7A |
| Key Issue #2 Enabling Paging Reception for Multi-USIM Device |  |  |  |  |
| Tasks | Title | SA2#143E Volunteer/driver (company, mail address) | Status/Comments | Clause impacted |
| T2.1 | Enabling paging reception for EPS | lars.nord@sony.com qian.xb.chen@ericsson.com Alessio.casati@nokia.com ouyangguowei@huawei.com steven.wenham@huawei.com curt.wong@charter.com guillaume.sebire@mediatek.com saso.stojanovski@intel.com chris.pudney@vodafone.com tom.zhu@unisoc.com | S2-2103031 approved for 23.401. Check if any changes needed related to Capability exchange discussion. | 23.401: 5.3.2.1, 5.3.3.0, 5.3.3.1, 5.3.3.2 |
| Key Issue #3 Coordinated leaving for Multi-USIM device |  |  |  |  |
| Tasks | Title | SA2#143E Volunteer/driver (company, mail address) | Status/Comments | Clause impacted |
| T3.1 | NAS-level leaving procedure for EPS | qian.xb.chen@ericsson.com Alessio.casati@nokia.com gvelev@lenovo.com xiaowan.ke@vivo.com m.youn@lge.com juanzhan@qti.qualcomm.com liujianning@xiaomi.com lalith.kumar@samsung.com ouyangguowei@huawei.com steven.wenham@huawei.com chenpingh@chinatelecom.cn curt.wong@charter.com guillaume.sebire@mediatek.com xuyang@oppo.com saso.stojanovski@intel.com kkiss@apple.com chris.pudney@vodafone.com tom.zhu@unisoc.com | S2-2103034 approved for 23.401. | 23.401: 5.3.4.1, 5.3.4.3, 5.3.3.1 |
| T3.2 | NAS-level leaving procedure for 5GS | qian.xb.chen@ericsson.com Alessio.casati@nokia.com gvelev@lenovo.com xiaowan.ke@vivo.com m.youn@lge.com juanzhan@qti.qualcomm.com liujianning@xiaomi.com lalith.kumar@samsung.com ouyangguowei@huawei.com steven.wenham@huawei.com chenpingh@chinatelecom.cn curt.wong@charter.com guillaume.sebire@mediatek.com xuyang@oppo.com saso.stojanovski@intel.com kkiss@apple.com chris.pudney@vodafone.com tom.zhu@unisoc.com | Lalith to prepare a CR based on technically endorsed S2-2103033 for 23.502 allowing for end state = RRC_Inactive? Saso to prepare a CR based on technically endorsed S2-2103033 for 23.502 with end state = Idle. | 23.502: |