## Slide 1: SA WG2 Status report for MUSIM
Sašo Stojanovski
Intel

## Slide 2: FS_MUSIM status after SA2#145E
General
  1 pCR approved to close Editor’s notes on KI#3
  Latest TR version: TR 23.761 v1.5.0 available here
Next steps:
  Send TR 23.761 to SA#92e plenary for approval
WI Code | Work Item Title | WP | Target Date | WID#
FS_MUSIM | Study on system enabler for Multi-USIM devices | 98% > 100% | Mar, 21 | SP-200297

## Slide 3: MUSIM Status after SA2#145E
WI Code | Work Item Title | WP | Target Date | WID#
MUSIM | System enablers for Multi-USIM devices | 65% > 85% | June, 21 | SP-210091
Progress since SA#91E:
  Normative CRs approved for stage 2 specifications - TS 23.401/23.501/23.502
    List of approved CRs to be provided here

## Slide 4: MUSIM status after SA2#145E
  RAN impacts and dependencies:
  Alignment may be needed with RAN2 conclusions.
  SA3 dependencies:
  Check SA2 working assumptions against SA3 study conclusions.
Contentious Issue:
  None.
Focus for the Next Meeting (SA2#146E):
  Maintenance and alignment with RAN2 conclusions
Overall Plan:
  Normative work expected to be completed by SA#92
Risks:
  Alignment may be needed with RAN2 conclusions.
  SA3 progress could impact the agreed solutions in SA2.