## Slide 1: MPS2 Status Report
Robert Streijl
Perspecta Labs

## Slide 2: MPS2 status after SA2#145-e
Progress since SA#91-e:
  4 CRs were Approved.
RAN impacts or dependencies:
    None identified.
Next steps:
  Continue the normative work for possible corrections
WI Code | Work Item Title | WP | Target Date | WID#
MPS2 | Multimedia Priority Service (MPS) Phase 2 | 98% -> 99% | Jun, 21 | SP-200519

## Slide 3: MPS2 status after SA2#144-e
Progress since SA#91-e:
  2 CRs were Approved.
RAN impacts or dependencies:
    None identified.
Next steps:
  Continue the normative work.
WI Code | Work Item Title | WP | Target Date | WID#
MPS2 | Multimedia Priority Service (MPS) Phase 2 | 98% | Jun, 21 | SP-200519

## Slide 4: MPS2 status for SA#91-e
Progress since SA#90-e:
  6 CRs were Approved.
RAN impacts or dependencies:
    None identified.
Next steps:
  Continue the normative work.
WI Code | Work Item Title | WP | Target Date | WID#
MPS2 | Multimedia Priority Service (MPS) Phase 2 | 20% -> 98% | Jun, 21 | SP-200519

## Slide 5: MPS2 status for SA#90-e
Progress since SA#89-e:
  SA2#142E was the first meeting to have MPS2 on agenda.
  4 draft CRs were endorsed.
RAN impacts or dependencies:
    None identified.
Next steps:
  Continue normative work.
WI Code | Work Item Title | WP | Target Date | WID#
MPS2 | Multimedia Priority Service (MPS) Phase 2 | 0% -> 20% | Jun, 21 | SP-200519