## Slide 1: ♥ eV2XARC_Ph2 Status Report ♥
LaeYoung Kim
LG Electronics

## Slide 2: eV2XARC_Ph2 Status at SA#92-e
Progress since SA#91-e:
  3 CRs agreed to TS 23.287 based on the study conclusions regarding NR PC5 DRX operations.
  Exception requested for finalizing normative work.
RAN impacts or dependencies:
  Sidelink DRX related operation
Next steps:
  Finalize normative work via coordination with RAN2, when the requested exception is granted.
WI Code | Work Item Title | WP | Target Date | WID#
eV2XARC_Ph2 | Architecture enhancements for 3GPP support of advanced V2X services – Phase 2 | 0% -> 70% | June, 21 -> Sep, 21 | SP-210090

## Slide 3: eV2XARC_Ph2 status after SA2#145E
WI Code | Work Item Title | WP | Target Date | WID#
eV2XARC_Ph2 | Architecture enhancements for 3GPP support of advanced V2X services – Phase 2 | 0% > 70% | June, 21 -> Sep, 21 | SP-210090
General
  3 CRs agreed to TS 23.287 based on the study conclusions regarding NR PC5 DRX operations.
  Exception sheet sent to SA#92-e.
Key Issue 1 (Support of QoS aware NR PC5 power efficiency for pedestrian UEs):
  3 CRs agreed to TS 23.287.
  Next Steps:
    Finalize normative work via coordination with RAN2.
  RAN impacts and dependencies:
  Sidelink DRX related operation has RAN dependency.
Contentious Issue:
  None
Focus for the Next Meeting
  SA2#146E: Finalize normative work via coordination with RAN2.