## Slide 1: 5MBS Status Report
Li, Meng
Huawei

## Slide 2: 5MBS Status at SA#92-e
  Progress since SA#91-e:
  TS 23.247 v0.3.0 is sent to plenary for information.
  Exception is requested as shown in S2-2105204.
  Totally 84 documents were agreed in 144E/145E meeting.
  RAN impacts and dependencies:
  RAN impacts as per agreed pCRs.
Next steps:
  Resolve the open issues identified in previous meetings.
  Finalize normative work if WI exception is approved.
  Coordinate with RAN WGs to resolve the aspects with RAN dependencies.
  Potential dependencies with SA4 and SA6 to complete Public safety and Media services
  Send TS 23.247 for approval to SA#93.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5MBS | Study on architectural enhancements for 5G multicast-broadcast services | 100 % > 100% | Mar, 2021 | SP-200690
5MBS | Architectural enhancements for 5G multicast-broadcast services (5MBS) | 20%>75% | Sept., 2021 | SP-201106

## Slide 3: 5MBS status after SA2#145e (1/2)
General
  TS 23.247 v0.3.0 is available. 52 documents approved, including 1 LS, 3 CRs to TS 23.501, 1 CR to TS 23.502, and 47 pCRs to TS 23.247.
Architectural, network functions and reference points
  4 pCRs are approved addressing the ENs/name improvement;
  Next step: Complete the related description, evaluate and address the architecture for IWK, address the ENs.
Principles, functionalities and concepts related
  16 pCRs are approved related to principles, functionalities and concepts.
  Next step: Complete the related description, address the ENs.
MBS session management
  16 pCRs are approved that includes the updates related to 1) RAN capability related; 2) UE join/leave procedure; 3) Session state and associating transmission procedure; 4) Local MBS.
  Next step: Complete the normative work, address the ENs, and evaluate AF-triggered join procedure.
Common procedures, PCC and broadcast procedures
  7 pCRs are approved related to Common procedures, PCC and broadcast procedures.
  Next step: Complete the related description,address the ENs and update the procedures if needed.
Interworking with EPC/eMBMS for Public Safety
  All related pCRs on procedures are postponed and listed as contentious issues.
  Next step: Evalutate and complete the description.
NF services
  4 pCRs are approved addressing the service operation enhancement on MB-SMF/PCF.
  Next step: Complete the normative work, address the ENs.
WI Code | Work Item Title | WP | Target Date | WID#
5MBS | Architectural enhancements for 5G multicast-broadcast services (5MBS) | 50%>75% | Sept., 2021 | SP-201106

## Slide 4: 5MBS status after SA2#145e (2/2)
  RAN impacts and dependencies:
  Issues left over for supporting intra system mobility.
Contentious Issue:
  For public safety inter system mobility with EPS.
  Enhancements to support AF-triggered UE join procedure.
Focus for the Next Meeting (SA2#146E):
  Complete the normative work.
  Address the ENs in the TS, and resolve the outstanding issues listed in the Exception sheet.
  Coordinate with RAN WGs to resolve the aspects with RAN dependencies.
Overall Plan:
  SA2#146e: Complete the normative work, and send TS 23.247 for approval to SA#93.
Risks:
  None.

## Slide 5: Backup SA2#143E FS_5MBS Status Report for information

## Slide 6: 5MBS status after SA2#144e (1/2)
WI Code | Work Item Title | WP | Target Date | WID#
5MBS | Architectural enhancements for 5G multicast-broadcast services (5MBS) | 20% > 50% | June, 2021 | SP-201106
  Progress since SA#91-e:
  32 documents approved and 1 document technically endorsed.
  28 pseudo-CRs agreed to TS 23.247, 2 CRs agreed to TS 23.501, and 2 CRs agreed to TS 23.502.
  RAN impacts and dependencies:
  RAN impacts as per agreed pCRs.
Next steps:
  Resolve the open issues identified in previous meetings.
  Try to finish the normative work
  Coordinate with RAN WGs to resolve the aspects with RAN dependencies.

## Slide 7: 5MBS status after SA2#144e (2/2)
WI Code | Work Item Title | WP | Target Date | WID#
5MBS | Architectural enhancements for 5G multicast-broadcast services (5MBS) | 20% > 50% | June, 2021 | SP-201106
General
  TS 23.247 v0.2.0 is available.
  For MBS Session join and establishment procedure, S2-2103074 is technically endorsed by SA2.
General and Architecture related
  2 pCRs are approved addressing the aspects including Architecture and Functional entities updates;
  Next step: Continue to complete the related description, add the architecture for IWK.
Principles, functionalities and concepts related
  11 pCRs are approved related to principles, functionalities and concepts.
  Next step: Continue to complete the related description, address protocol stack.
MBS session management
  14 pCRs are approved that includes Mobility, UE leave procedure, State model, Local MBS, common procedures for MBS,MBS and multicast and broadcast procedures.
  Next step: Try to complete the normative work, addressing issues for Session activation/deactivation/update
QoS and policy
  2 pCRs are approved related to QoS and Policy.
  Next step: Continue to complete the related description and update the procedures if needed.
Interworking with EPC/eMBMS for Public Safety
  Related CRs on procedures are postponed.
  Next step: Complete the principle and add the procedure.