## Slide 1: eNA_Ph2 Status Report
Aihua Li (China Mobile), Xiaobo Wu (vivo)

## Slide 2: eNA_Ph2 status at SA#92-e
Progress since SA#91E:
  Normative work is complete for all KIs except KI#2, KI#12 and KI#15.
  74 CRs agreed for 23.288, 13 CRs agreed for 23.501, 21 CRs agreed for 23.502, 1 CRs agreed for 23.503 and 4 LS Response agreed.
RAN impacts or dependencies:
  None
Next steps:
  Finalize normative work for exceptions of KI#2, KI#12 and KI#15.
WI Code | Work Item Title | WP | Target Date | WID#
eNA_Ph2 | WID on Enablers for Network Automation for 5G - phase 2 | 40%(#143E) >70%(#144E) >90% (#145E) | Sep 14, 2021 | SP-201133

## Slide 3: eNA_Ph2 status after SA2#145E (1/5)
General:
  Normative work is complete for all KIs except KI#2, KI#12 and KI#15.
  44 CRs agreed for 23.288, 4 CRs agreed for 23.501, 6 CRs agreed for 23.502, 1 CR agreed for 23.503 and 1 LS Response agreed.
  Key Issue #1: Logical decomposition of NWDAF and possible interactions between logical functions
  1 CR agreed for 23.288.
  Next steps: Improve the normative work.
  Key Issue #2: Multiple NWDAF instances
  10 CRs agreed for 23.288, 1 CRs agreed for 23.501, 2 CRs agreed for 23.502.
  Next steps: Finalize the normative work.
  Key Issue #3: Mapping of NWDAF use cases to NFs and identify actions that could be taken based on NWDAF analytics and predictions (NOT to be progressed in R17)
WI Code | Work Item Title | WP | Target Date | WID#
eNA_Ph2 | WID on Enablers for Network Automation for 5G - phase 2 | 70%(#144E) >90% (#145E) | Sep 14, 2021 | SP-201133

## Slide 4: eNA_Ph2 status after SA2#145E (2/5)
  Key Issue #4: Remaining aspects on how to ensure that slice SLA is guaranteed
  1 CR agreed for 23.288, 1 CRs agreed for 23.502.
  Next steps: Improve the normative work.
  Key Issue #5: New types of outputs provided by NWDAF (NOT to be progressed in R17)
  Key Issue #6: Study possible mechanisms for improved correctness of NWDAF analytics (NOT to be progressed in R17)
  Key Issue #7: Adding Application attributes and KPIs as the Input data in some services described in TS 23.288 [5]
  1 CRs agreed for 23.288.
  Next steps: Improve the normative work.
  Key Issue #8: UE data as an input for analytics generation
  8 CRs agreed for 23.288, 1 CR agreed for 23.501, 1 CRs agreed for 23.502, 1 LS OUT to SA4 agreed.
  Next steps: Improve the normative work.
  Key Issue #9: Dispersion analytic output provided by NWDAF
  3 CR agreed for 23.288.
  Next steps: Improve the normative work.
  Key Issue #10: NWDAF Assisted UP Optimization
  1 CR agreed for 23.288.
  Next steps: Improve the normative work.

## Slide 5: eNA_Ph2 status after SA2#145E (3/5)
  Key Issue #11: Increasing efficiency of data collection
  10 CRs agreed for 23.288, 1 CR agreed for 23.502.
  Next steps: Improve the normative work.
  Key issue #12: NWDAF-assisted RFSP policy
  1 CR agreed for 23.503.
  Next steps: Finalize the normative work.
  Key Issue #13: Triggering conditions for analytics
  None.
  Next steps: Improve the normative work.
  Key Issue #14: NWDAF-assisted application detection
  None.
  Key Issue #15: User consent for UE data collection/analysis
  1 CR agreed for 23.288.
  Next steps: Finalize the normative work.
  Key Issue #16: UP optimization for edge computing
  2 CRs agreed for 23.288, 1 CR agreed for 23.501, 1 CR agreed for 23.502.
  Next steps: Improve the normative work.
  Key Issue #17: Definition of accuracy levels
  None.
  Next steps: Improve the normative work.

## Slide 6: eNA_Ph2 status after SA2#145E (4/5)
  Key Issue #18: Enhancement for real-time communication with NWDAF
  1 CR agreed for 23.288.
  Next steps: Continue the normative work.
  Key Issue #19: Trained data model sharing between multiple NWDAF instances
  4 CRs agreed for 23.288 , 1 CR agreed for 23.501.
  Next steps: Continue the normative work.
  Key Issue #20: NWDAF assisting in detecting anomaly events for the user plane
  None.
  Key Issue #21: NWDAF assisting in user plane performance
  None.

## Slide 7: eNA_Ph2 status after SA2#145E (5/5)
  RAN impacts and dependencies:
  None identified so far.
Contentious Issue:
  For KI#15 : User consent for UE data collection/analysis, the procedures for data collection for UE related analytics need to take user consent into account, how to do this depends on the outcome of the SA3 WG.
  For KI#2: Multiple NWDAF instances, analytics subscription/context transfer procedures, 4 FFSs are left.
  For KI#12: NWDAF-assisted RFSP policy, how to extend the output analytics with frequency is FFS.
Dependencies with other WGs:
  LS sent to SA3 about security aspects for the method of collection of data from the UE.
  LS sent to SA3 about Transaction Information - Dispersion Analytics.
Focus for the Next Meeting:
  Continue the normative work.
    Risk:
  None.

## Slide 8: backup