## Slide 1: 5GSAT_ARCH Status Report
Jean Yves Fine
Thales

## Slide 2: 5GSAT_ARCH status after SA2#146e
WI Code | Work Item Title | WP | Target Date | WID#
5GSAT_ARCH | Architecture aspects for using satellite access in 5G | 99% | Jun, 21 | SP-200445
General
  6 CRs on TS 23.501/502/503 approved.
  1 LS sent to RAN2/3 and CT1 on multiple TACs for moving cells.
  RAN impacts and dependencies:
  Possible NAS timer extension depends on CT1 outcomes.
  Multiple TACs for moving cells treated with Exception Sheet S2-2105185. Finalizing normative work is to be done following LS discussion with other groups.
Contentious Issue:
  None identified.
Focus for the Next Meeting (SA2#147e):
  Finalize normative work on multiple TACs for moving cells.
Overall Plan:
  Achieve100% completion after SA2#147e.