## Slide 1: IIoT Status Report
Devaki Chandramouli (Rapporteur)
Nokia

## Slide 2: IIoT Status after SA2#146E
Progress since SA#92E:
  FS_IIoT TR 23.700-20v1.4.0 is available here
  33 normative CRs approved for stage 2 specifications - TS 23.501/23.502/503
  Resolved open items identified in the exception sheet:
    AF influence of Time synchronization accuracy error budget
    AF influence of the 5G reference time is performed
    Pending clean up and/or fixes due to TSCTSF NF introduction, handling of PMIC (e.g. due to triggers such as validity timer expiry) when UE is in idle mode.
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance work (including resolution of one remaining EN on priority value „Editor's note: Whether and how the PCF uses a Priority value provided by an AF other than the TSN AF is FFS”)
WI Code | Work Item Title | WP | Target Date | WID#
IIoT | Enhanced support of Industrial Internet of Things | 93%-100% | June’ 21 | SP-200973