## Slide 1: SA WG2 Status report for MUSIM
Sašo Stojanovski
Intel

## Slide 2: MUSIM status at SA#93E
General
  xx CRs on 23.401/23.501/23.502/23.272 submitted to SA#93E for approval
  All three exceptions have been resolved as follows:
    Exception #1: Enabling of paging reception for 5GS (based on SoH in CC#4)
    Exception #2: On alignment with RAN WG2 regarding Rejection of RAN paging (S2-2106787)
    Exception #3: Applicability of 5GS NAS vs AS leaving procedure (S2-2105807r27)
RAN dependencies:
  Resolved.
WI Code | Work Item Title | WP | Target Date | WID#
MUSIM | System enablers for Multi-USIM devices | 90% > 100% | Sep, 21 | SP-210091

## Slide 3: MUSIM Status after SA2#146E
WI Code | Work Item Title | WP | Target Date | WID#
MUSIM | System enablers for Multi-USIM devices | 90% > 100% | Sep, 21 | SP-210091
Progress since SA#91E:
  Normative CRs approved for stage 2 specifications - TS 23.401/23.501/23.502/23.272
    Exception #1: Enabling of paging reception for 5GS (based on SoH in CC#4)
    Exception #2: On alignment with RAN WG2 regarding Rejection of RAN paging (S2-2106787)
    Exception #3: Applicability of 5GS NAS vs AS leaving procedure (S2-2105807r27)
    Missing stage 2 functional description (S2-2106490, S2-2105765)
    Capability exchange (S2-2106788, S2-2105496r02)
    Paging Cause (S2-2105599, S2-2105600)
    Reject Paging indication (S2-2105949)
    Connection Release for 5GS (S2-2106789)
    Paging Restrictions (S2-2106790, S2-2106477)
    Terminology alignment and other (S2-2106791, S2-2106308, S2-2106310, S2-2105677, S2-2106792, S2-2106474, S2-2106476)
  LS OUT to RAN2 on Network Switching for MUSIM (S2-2106003r05)
RAN dependencies:
  Minor alignments may be needed based on the work progress in RAN2 (e.g. in relation to the Access Stratum « network switching » procedures). This will be done as part of maintenance

## Slide 4: MUSIM status after SA2#146E
  RAN and SA3 impacts and dependencies:
  All resolved
Contentious Issue:
  None
Focus for the Next Meeting (SA2#147E):
  Maintenance
  Clarify the applicability of MUSIM featues to SNPN
Overall Plan:
  Maintenance
Risks:
  None