TSG SA Meeting #SP-92E	SP-210317

15 - 21 June 2021, Electronic meeting

Source:	SA WG2

Title:	Rel-17 Work Item Exception for 5G_ProSe

Document for:	Approval

Agenda Item:	6.5

TSG-SA WG2 Meeting #145E (e-meeting)	S2-2105182

May 17 – 28, 2021, Elbonia

3GPP™ Work Item Exception

# Title : 		Proximity based Services in 5GS

## Acronym  : 	5G_ProSe

## Unique Identifier :	900007

Release 17 Submission form

| Feature / Item: | 5G_ProSe |
| --- | --- |
| Affects: | UICC apps: X | ME: X | AN: X | CN: X | Others (specify): |
| Expected Completion Date: | SA#93 (September 2021) |
| Service(s) impacted: | ProSe services |
| Specification(s) affected: | TS 23.304, TS 23.501, TS 23.502, TS 23.503 |
| Task(s) within work which are not complete: | For Layer-3 UE-to-Network Relay, the alignment with the associated security procedures via coordination with SA WG3, including: authentication and authorization of Remote UE and UE-to-Network Relay. secondary authentication for a Remote UE. The alignments with RAN WGs on RAN dependency issues, including: metadata or application layer discovery information transmission in discovery message or as user traffic. support of adaption layer over PC5 for Layer-2 UE-to-Network Relay. trigger from Remote UE to UE-to-Network Relay in CM_IDLE to perform Service Request for Layer-2 UE-to-Network Relay. |
| Consequences if not included in Release 17: | 5G ProSe features defined in TS 23.304 are not completed. |

Abstract of document:

Exception sheet for Rel-17 Work Item " Proximity based Services in 5GS (5G_ProSe)".

Contentious Issues:

None.