## Slide 1: FS_eNA_ph2 Status Report
Xiaobo Wu (vivo), Aihua Li (China Mobile)

## Slide 2: eNA_ph2 status after SA2#146E (1/3)
General:
  Normative work is complete for all KIs.
  xx CRs agreed for 23.288, xx CRs agreed for 23.501, xx CRs agreed for 23.502 and xx LS Response agreed.
Exception tasks for KI#2: Multiple NWDAF instances, analytics subscription/context transfer procedures
  Status: CRs are approved and This item can be closed.
  One Editor’s Note left that will be resolved in next meeting.
  Editor's note: It FFS how this aligns with the procedure when Analytics consumer changes.
Exception tasks for KI#12: NWDAF-assisted RFSP policy, how to support Service Experience statistics per frequency:
  Status: CRs are approved. This item can be closed.
WI Code | Work Item Title | WP | Target Date | WID#
eNA_Ph2 | WID on Enablers for Network Automation for 5G - phase 2 | 90%(#145E) >100% (#146E) | June 1, 2021 | SP-201133

## Slide 3: eNA_ph2 status after SA2#144E (2/3)
Exception tasks for KI#15: User consent for UE data collection/analysis, the procedures for data collection for UE related analytics need to take user consent into account, how to do this depends on the outcome of the SA3 WG
  Status: CRs are approved. This item can be closed.

## Slide 4: eNA_ph2 status after SA2#144E (3/3)
  RAN impacts and dependencies:
  None identified so far.
Contentious Issue:
  No
Dependencies with other WGs:
  LS sent to SA5 about Network slice information from OAM.
  Reply LS sent to SA3 about user consent
Focus for the Next Meeting:
  Maintenance and alignment with SA3 and SA5.
    Risk:
  None.

## Slide 5: backup

## Slide 6: FS_eNA_ph2 status at SA#90-e
Progress since SA#89E:
  None
RAN impacts or dependencies:
  None
Next steps:
  Start normative work as per agreed WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNA_Ph2 | Study on Enablers for Network Automation for 5G - phase 2 | 97 > 100% | TBD | SP-200098