## Slide 1: eNPN Status Report
Peter Hedman
Ericsson (Rapporteur)

## Slide 2: eNPN status after SA2#147E (1/3)
General
  x LSes sent from SA2#147e
  CRs agreed addressing xyz
Related to Key Issue 1 (Enhancements to Support SNPN along with credentials owned by an entity separate from the SNPN):
  CRs agreed to xyz
  x CRs to 23.501 and y CRs to 23.502 agreed
  Next Steps: maintenance
Related to Key Issue 2 (NPN support for Video, Imaging and Audio for Professional Applications (VIAPA))
  x CR to 23.50x agreed related to
  Next Steps: maintenance
WI Code | Work Item Title | WP | Target Date | WID#
eNPN | Enhanced support of Non-Public Networks | 95% > xx% | Sept, 21 | SP-200980

## Slide 3: eNPN status after SA2#146E (2/3)
Related to Key Issue 3 (Support of IMS voice and emergency services for SNPN)
  CRs agreed to xyz
  x CRs to 23.501 and y CRs to 23.502 agreed
  Next Steps: maintenance
Related to Key Issue 4 (UE Onboarding and remote provisioning)
  CRs agreed to xyz
  x CRs to 23.501 and y CRs to 23.502 agreed
  Next Steps: maintenance
WI Code | Work Item Title | WP | Target Date | WID#
eNPN | Enhanced support of Non-Public Networks | 85% > 95% | Sept, 21 | SP-200980

## Slide 4: eNPN status after SA2#145E (3/3)
  RAN impacts and dependencies:
  As per agreed CRs the RAN impacts are SIB related for changes related to Key issues 1, 3 and 4; new RRC indication for solutions related to Key issues 4
SA3 dependencies
  SA3 dependencies identified functionality related to support of Credentials Holder, support of IMS voice and emergency, and support for UE onboarding.
  SA3 feedback expected on e.g. Onboarding architrecture related to DCS and CP provisioning of credentials for NSSAA and/or secondary authentication
Contentious Issue:
  -
Focus for the Next Meeting (SA2#147E):
  Maintenance including changes required to support input from other WGs
Overall Plan:
  Maintenance
Risks:
  Completion of the work dependent on progress in SA3 (KI#4)

## Slide 5: eNPN Status at SA#94e
Progress since SA#92-e:
  To be added
  RAN impacts and dependencies:
  RAN impacts as per agreed CRs:
    Impacts are SIB related for changes related to Key issues 1, 3 and 4; new RRC indication for solutions related to Key issues 4
Next steps:
  Corrections, and alignments with other WGs
WI Code | Work Item Title | WP | Target Date | WID#
eNPN | Enhanced support of Non-Public Networks | 95% > xx% | Sept, 21 | SP-200980