## Slide 1: IoT_SAT_ARCH_EPS Status Report
Guillaume Sébire
MediaTek Inc.
SA WG2 Meeting #147E (e-meeting) S2-2107581
October 18 – 22, 2021

## Slide 2: IoT_SAT_ARCH_EPS Status after SA2#147E
Progress at SA2#147E:
  LSs from RAN and RAN2 received S2-2107017, S2-2107047 – Discontinuous coverage, WUS
    Reply LS OUT from SA2 in S2-2108176
  Discontinuous coverage: Attempting to resolve the issue. No conclusion yet. (S2-2107223 postponed)
    WID Update: not agreed yet
  WUS: Pending further work from RAN2
  5 CRs approved in 23.401, 23.271, 23.203, 23.682: S2-2108025/8027, S2-2108026, S2-2108028, S2-2107624
  Estimated completion: [70%]
RAN impacts or dependencies:
  Dependencies: Discontinuous coverage, WUS
Contentious Issues:
  Solution for discontinuous coverage
  New EPS functionality for LTE-M identification (RRC Conn. Est. + Initial UE message) (S2-2107534) – no agreement
Focus for the Next Meeting:
  Clean-up. Alignment with 5GSAT_ARCH progress at SA2#147E
  Attempt to conclude on discontinuous coverage
  RAN alignment as necessary
WI Code | Work Item Title | WP | Target Date | WID#
IoT_SAT_ARCH_EPS | Architecture support for NB-IoT/eMTC Non-Terrestrial Networks in EPS | 0%  70% | Dec, 21 | 930019 SP-211124