## Slide 1: 5G_ProSe Status Report
Deng Qiang
CATT
SA WG2 Meeting #148E (e-meeting)
November 15 – 22, 2021

## Slide 2: 5G_ProSe Status after SA2#147E
Progress after SA2#146E:
  24 CRs agreed to TS 23.304, and 1 CR agreed to TS 23.502 related to the concluded key issues.
  2 LSs to RAN2, and 1 LS to SA3 were agreed.
RAN impacts or dependencies:
  RAN impacts as per agreed CRs.
Contentious Issue:
  None
Focus for the Next Meeting:
  Coordinate with RAN WGs and SA3 to resolve the RAN and SA3 dependency issues.
WI Code | Work Item Title | WP | Target Date | WID#
5G_ProSe | Proximity based Services in 5GS (5G_ProSe) | 98% -> 99% | Sep, 21 | SP-210272
To be updated

## Slide 3: 5G_ProSe Status at SA#93e
Progress since SA#92-e:
  TS 23.304 is 98% complete and sent to SA for approval.
RAN impacts or dependencies:
  RAN impacts as per agreed pCRs.
Next steps:
  Complete the 5G_ProSe normative work via coordination with RAN2 and SA3.
WI Code | Work Item Title | WP | Target Date | WID#
5G_ProSe | Proximity based Services in 5GS (5G_ProSe) | 85% -> 98% | Sep, 21 | SP-210272
To be updated