## Slide 1: SA WG2 Status report for MUSIM
Sašo Stojanovski
Intel

## Slide 2: MUSIM status at SA#94E
General
  16 CRs on 23.401/23.501/23.502/23.272 submitted to SA#93E for approval
  All three exceptions have been resolved as follows:
    Exception #1: Enabling of paging reception for 5GS (S2-2106824 technically endorsed)
    Exception #2: On alignment with RAN WG2 regarding Rejection of RAN paging (S2-2106787)
    Exception #3: Applicability of 5GS NAS vs AS leaving procedure (S2-2106674)
RAN dependencies:
  Resolved.
WI Code | Work Item Title | WP | Target Date | WID#
MUSIM | System enablers for Multi-USIM devices | 90% > 100% | Sep, 21 | SP-210091

## Slide 3: MUSIM Status after SA2#148E
WI Code | Work Item Title | WP | Target Date | WID#
MUSIM | System enablers for Multi-USIM devices | 100% > 100% | Sep, 21 | SP-210091
Progress since SA#93E:
  11 normative CRs approved for stage 2 specifications - TS 23.401/23.501/23.502
    MUSIM and CIoT in 5GS (S2-2107085)
    Enabling of paging reception for 5GS (S2-2108145)
    Removal of MUSIM mode (S2-2107210, S2-2107211)
    Deleting PRs in non allowed area (S2-2108146)
    Clean up about paging cause support indication in N2 message (S2-2108147)
    MUSIM support for SNPN access mode (S2-2108148)
    On Paging restrictions handling (S2-2108150, S2-2108151)
    On Connection Release and Paging Restriction during a Mobility Registration Update in a TA outside the current Registration Area (S2-2108152, S2-2108153)
  LS OUT to RAN2 on UE assistance information for paging collision avoidance (S2-2108144)
RAN dependencies:
  None

## Slide 4: MUSIM status after SA2#148E
  RAN and SA3 impacts and dependencies:
  All resolved
Contentious Issue:
  None
Focus for the Next Meeting (SA2#147E):
  Clarify the applicability of MUSIM featues to Emergency registraton (see postponed CRs in S2-2107101, S2-2107102, S2-2107103)
  Clarify the applicability of Paging Restrictions to NAS signalling (see postponed CRs in S2-2107219, S2-2107220, S2-2107718, S2-2107719)
  Maintenance
Overall Plan:
  Maintenance
Risks:
  None