## Slide 1: MINT Status Report
Hyunsook Kim
LG Electronics

## Slide 2: MINT Status at SA#94-e
Progress since SA#93-e:
  Total 13 CRs agreed to TS 23.501 and TS 23.502.
  Sending a LS on MINT functionality for Disaster Roaming to ask the feedback from other WGs
  (To: SA3, SA5, CT1, CT4, CT6, RAN2, Cc: SA, CT, RAN)
  Waiting for the feedback from other WGs (e.g. SA3, CT1, etc.) to resolve the editor’s notes.
RAN impacts or dependencies:
  Maintenance and alignment regarding system information extensions for MINT.
Next steps:
  Finalize normative work with the dependencies from other WGs (e.g. SA3, CT1, etc.)
WI Code | Work Item Title | WP | Target Date | WID#
MINT | Minimization of Service Interruption | 50% -> 90% | Dec. 2021 | SP-210582

## Slide 3: MINT status after SA2#148E
WI Code | Work Item Title | WP | Target Date | WID#
MINT | Minimization of Service Interruption | 70~80% ->90% | Dec. 2021 | SP-210582
General
  Total 6 CRs agreed to TS 23.501 and TS 23.502.
    Alignment with RAN2 and CT1 agreements
    Some clarifications
  Waiting for the feedback from other WGs (e.g. SA3, CT1, etc.) to resolve the editor’s notes.
  RAN impacts and dependencies:
  Maintenance and alignment regarding system information extensions for MINT.
Contentious Issue:
  None
Focus for the Next Meetings
  Finalize normative work with the dependencies from other WGs (e.g. SA3, CT1, etc.)

## Slide 4: MINT status after SA2#147E
WI Code | Work Item Title | WP | Target Date | WID#
MINT | Minimization of Service Interruption | 50% -> 70~80% | Dec. 2021 | SP-210582
General
  Total 8 CRs agreed to TS 23.501 and TS 23.502.
    One Category “B” CR: Authentication and Subscription information checking for Disaster Roaming service (TS 23.501)
    Seven Category “F” CRs for the clarifications
  Sending a LS on MINT functionality for Disaster Roaming to ask the feedback from other WGs (To: SA3, SA5, CT1, CT4, CT6, RAN2, Cc: SA, CT, RAN)
  RAN impacts and dependencies:
  Broadcasts an indication of accessibility for Disaster Roaming service, and optionally, a list of PLMN(s) with Disaster Condition for which Disaster Roaming service is offered by the broadcasting PLMN in the impacted area.
Contentious Issue:
  None
Focus for the Next Meetings
  SA2#148E: Finalize normative work with the dependencies from other WGs (e.g. SA3, SA5, CT1, etc.)

## Slide 5: Back-up

## Slide 6: MINT Status at SA#93-e
Progress since SA#92-e:
  Starting the normative work
  2 CRs agreed to TS 23.501 and TS 23.502 based on CT1 study conclusion (TR 24.811).
RAN impacts or dependencies:
  Broadcasts an indication of accessibility for Disaster Roaming service, and optionally, a list of PLMN(s) with Disaster Condition for which Disaster Roaming service is offered by the broadcasting PLMN in the impacted area.
Next steps:
  Finalize normative work with the dependencies from other WGs (e.g. SA3, CT1, etc.)
WI Code | Work Item Title | WP | Target Date | WID#
MINT | Minimization of Service Interruption | 0% -> 50% | Dec. 2021 | SP-210582

## Slide 7: MINT status after SA2#146E
WI Code | Work Item Title | WP | Target Date | WID#
MINT | Minimization of Service Interruption | 0% -> 50% | Dec. 2021 | SP-210582
General
  Starting the normative work
  2 CRs agreed to TS 23.501 and TS 23.502 based on CT1 study conclusion (TR 24.811).
  RAN impacts and dependencies:
  Broadcasts an indication of accessibility for Disaster Roaming service, and optionally, a list of PLMN(s) with Disaster Condition for which Disaster Roaming service is offered by the broadcasting PLMN in the impacted area.
Contentious Issue:
  None
Focus for the Next Meetings
  SA2#147E and SA2#148E: Finalize normative work with the dependencies from other WGs (e.g. SA3, CT1, etc.)