## Slide 1: 5MBS Status Report
Li, Meng
Huawei

## Slide 2: 5MBS Status at SA#94-e
  Progress since SA#93-e:
  38 CRs agreed to TS 23.247, 2 CR agreed to TS 23.501 and 3 CRs agreed to TS 23.502 related to the concluded key issues.
  7 LSs were exchanged with RAN2/RAN3/SA4/SA6/CT1.
  RAN impacts and dependencies:
  RAN impacts as per agreed CRs.
Next steps:
  Maintenance.
  Resolve the issues including those that have dependencies with other WGs.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5MBS | Study on architectural enhancements for 5G multicast-broadcast services | 100% -> 100% | Mar, 21 | SP-200690
5MBS | Architectural enhancements for 5G multicast-broadcast services (5MBS) | 85%>95% | Sept., 2021 | SP-201106

## Slide 3: 5MBS Status after SA2#147E
  Progress after SA2#148E:
  13 CRs agreed to TS 23.247, 1 CR agreed to TS 23.501 related to the concluded key issues.
  3 LSs were exchanged with RAN2/RAN3/SA4/SA6/CT1.
  RAN impacts and dependencies:
  RAN impacts as per agreed CRs.
Contentious Issue:
  None.
Focus for the Next Meeting:
  Maintenance.
  Resolve the issues that have dependencies with other WGs.
  Correct/alignment/documentation related Category "F" CRs.
WI Code | Work Item Title | WP | Target Date | WID#
5MBS | Architectural enhancements for 5G multicast-broadcast services (5MBS) | 85%>95% | Sept., 2021 | SP-201106