## Slide 1: FS_REDCAP_Ph2 Status Report
Qian Chen
Ericsson (Rapporteur)

## Slide 2: FS_REDCAP_Ph2 status after SA2#149E (1/2)
General
  FS_REDCAP_Ph2 TR 23.700-68 v0.1.0 is available here.
  Total TUs requested for Study Phase in 2022 is 2. 0.5 TUs is used and 2.5 TUs are remaining.
  TR skeleton, scope, architecture assumptions and requirements, key issues are specified.
Key Issue 1 (Enabling eDRX cycle longer than 10.24s support in RRC_INACTIVE state):
  x solutions added
WI Code | Work Item Title | WP | Target Date | WID#
FS_REDCAP_Ph2 | Study on RedCap phase 2 | 0% -> x % | March, 22 | SP-211635

## Slide 3: FS_REDCAP_Ph2 status after SA2#149E (2/2)
  RAN impacts and dependencies:
  Key issues x requires RAN coordination.
Contentious Issue:
  x
Focus for the Next Meeting (SA2#150):
  Complete description of existing solutions and add new solutions.
  Start initial evaluation
Overall Plan:
  SA2#149E Feb(0.5 TU): TR skeleton; Agreement on scope, architecture assumptions and requirements, key issues; solution proposals.
  SA2#150E Apr(0.5 TU): Solution proposals/updates; initial evaluation.
  SA2#151E May(0.5 TU): Evaluations; solution update; initial conclusion; TR for information
  SA2#152E Aug(0.5 TU): Evaluations; conclusions; WID approval; TR for approval.

## Slide 4: FS_REDCAP_Ph2 Status at SA#95
WI Code | Work Item Title | WP | Target Date | WID#
FS_REDCAP_Ph2 | Study on RedCap phase 2 | 0% -> x % | March, 22 | SP-211635
Progress since SA#94e:
  TR skeleton, scope, architecture assumptions and requirements, key issues are specified.
  X solutions are documented.
  Revised SID submitted for approval SP-22xxxx aligning the TR related information.
  RAN impacts and dependencies:
  RAN impact depends on the conclusions of the KIs.
Next steps:
  Continue the study