## Slide 1: FS_5MBS_Ph2 Status Report
Li, Meng
Huawei

## Slide 2: 5MBS Status at SA#95-e
  Progress since SA#94-e:
  Total TUs requested for Study phase in 2022 is 7.5, 1 TU used in SA2#149E and 6.5 TUs remaining.
  Skeleton, scope and architectural assumption of TR 23.700-47 v1.1.0 are approved.
  WT#4 removed as a result of downscoping in SA#84E.
  Several KIs (TBD) are added.
  RAN impacts and dependencies:
  RAN impacts as per agreed (p)CRs.
Next steps:
  Address open key issues with focus on the most important ones.
  Finalize description for already captured solutions with strong support.
  Capture new solutions with strong support.
  Select solutions for at least most important key issues.
  List identified RAN dependencies and send liaisons to relevant RAN WGs.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5MBS_Ph2 | Study on architectural enhancements for 5G multicast-broadcast services Phase 2 | ?% | Sept., 2022 | SP-211645
To be updated

## Slide 3: 5MBS Status after SA2#149E
  Progress since SA#94-e:
  Total TUs requested for Study phase in 2022 is 7.5, 1 TU used in SA2#149E and 6.5 TUs remaining.
  Skeleton, scope and architectural assumption of TR 23.700-47 v1.1.0 are approved.
  WT#4 removed as a result of downscoping in SA#84E.
  Several KIs (TBD) are added.
  RAN impacts and dependencies:
  RAN impacts as per agreed (p)CRs.
Next steps:
  Address open key issues with focus on the most important ones.
  Finalize description for already captured solutions with strong support.
  Capture new solutions with strong support.
  Select solutions for at least most important key issues.
  List identified RAN dependencies and send liaisons to relevant RAN WGs.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5MBS_Ph2 | Study on architectural enhancements for 5G multicast-broadcast services Phase 2 | ?% | Sept., 2022 | SP-211645
To be updated

## Slide 4: Work Plan
Study phase
  SA2#149e, Feb (1TU): Focus on KIs, solutions are allowed. Agree the skeleton/scope/architectural assumption.
  SA2#150e, Apr (1TU): Focus on Solutions and complete all KIs. Potential updates/new KIs.
    Last meeting for KI proposal/modification.
  SA2#151e, May (2TUs): Solutions
  SA2#152e, Aug (2TUs): Solutions, evaluations, conclusions
  SA2#153e, Oct (1TU): evaluations, conclusions
    Approval of MBS_Ph2 WID
  SA2#154e, Nov (0.5 TU): final conclusions
    Adjustment/issues depends on RAN progress
 |  |  |  | Feb, 22 | Apr, 22 | May, 22 | Aug, 22 | Oct, 22 | Nov, 22 | Jan, 23 | Feb, 23 | 
SID/WID | Study TU | Normative TU | Total TU | #149 | #150 | #151 | #152 | #153 | #154 | #154AH | #155 | Total TU
FS_5MBS_Ph2 | 7.5 | 4.5 | 12 | 1 | 1 | 2 | 2 | 1 | 1 | 2 | 2 | 12