3GPP TSG-WG SA2 Meeting #149E e-meeting 	S2-2200605

Elbonia, February 14th – 25th, 2022	(revision of S2-220xxxx)

Source:	Huawei, HiSilicon

Title:	Work plan of TR 23.700-47

Document for:	Information

Agenda Item:	9.18

Work Item / Release:	FS_5MBS_Ph2 / Rel-18

Abstract: this paper proposes a key issue on MBS data reception in RRC Inactive mode.

1. Work plan of TR 23.700-47

According to CC discussion for SA2 work plan, the TU allocation for FS_5MBS_Ph2 is as follow:

It is proposed the work plan for FS_5MBS_Ph2 study phase as follows:

- Study phase

  - SA2#149e, Feb (1TU): Focus on KIs, solutions are allowed.

  - SA2#150e, Apr (1TU): Focus on Solutions and complete all KIs. Potential updates/new KIs.

    - Last meeting for KI proposal/modification.

  - SA2#151e, May (2TUs): Solutions

  - SA2#152e, Aug (2TUs): Solutions, evaluations, conclusions

  - SA2#153e, Oct (1TU): evaluations, conclusions

    - Approval of MBS_Ph2 WID

  - SA2#154e, Nov (0.5 TU): final conclusions

    - Adjustment/issues depends on RAN progress