## Slide 1: FS_AIMLsys Status Report
Tricci So
OPPO (Rapporteur)
David Gutierrez Estevez
Samsung (Rapporteur)

## Slide 2: FS_REDCAP_Ph2 status after SA2#149E (1/2)
General
  FS_AIMLsys TR 23.700-80 v0.1.0 is available here.
  Total TUs requested for Study Phase in 2020 is 12 TUs is used and 11 TUs are remaining.
  TR skeleton, scope, architecture assumptions and requirements, key issues are specified.
Key Issue 1 (xxxx):
  x solutions added
WI Code | Work Item Title | WP | Target Date | WID#
FS_AIMLsys | Study on System Support for AI/ML-based Services | 0% > x % | October, 22 | SP-211648

## Slide 3: FS_AIMLsys status after SA2#149E (2/2)
  RAN impacts and dependencies:
  x
Contentious Issue:
  x
Focus for the Next Meeting (SA2#150):
  Last meeting for New KIs approval, start of new solutions approval, continuing the architecture requirements, assumptions, terminology & possible reference architecture.
Overall Plan:
  SA2#149E Feb(1.0 TU): TR Skeleton, Scope & New KIs approval & architecture requirements, assumptions, terminology & possible reference architecture.
  SA2#150E Apr(1.0 TU): Last meeting for New KIs approval, start of new solutions approval, continuing the architecture requirements, assumptions, terminology & possible reference architecture.
  SA2#151E May(1.5 TU): Last meeting for new solutions approval, TR solution clean up, start of solution evaluation.
  SA2#152E Aug(2.0 TU): TR solution clean-up, solution evaluation, start of conclusions
  SA2#153E Oct(1.5 TU): Study phase conclusion

## Slide 4: FS_AIMLsys Status at SA#95
WI Code | Work Item Title | WP | Target Date | WID#
FS_AIMLsys | Study on System Support for AI/ML-based Services | 0% > x % | October, 22 | SP-211648
Progress since SA#94:
  TR skeleton, scope, architecture assumptions and requirements, key issues are specified.
  X key issues are documented.
  RAN impacts and dependencies:
  RAN impact depends on the conclusions of the solutions.
Next steps:
  Finalized KIs, start of new solutions approval, continuing the work on architecture requirements, assumptions, terminology

## Slide 5: Backup Slide for Overall Work Planning
(1) TR Skeleton, Scope & New KIs approval & architecture requirements, assumptions, terminology
(2) Last meeting for New KIs approval, start of new solutions approval, continuing the architecture requirements, assumptions, terminology
(4) TR solution clean-up, solution evaluation, start of conclusions and/or Interim conclusion per KI
(5) Study phase conclusion
TR 23.700-80 Submission to Dec. 2022 TSG SA#98 for Approval
(3) Last meeting for new solutions approval, TR solution clean up, start of solution evaluation
TR 23.700-80 Submission to Sep. 2022 TSG SA#97 for Information
TR 23.700-80
Study phase
Normative phase