## Slide 1: FS_eNS_Ph3 Status Report after SA2#149E To BE UPDATEED
Jinguo Zhu
ZTE

## Slide 2: 2.4) Rel-17 Study/Work (7/16)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph3 | Study on Network Slicing Phase3 |  |  | 
Progress since SA#93-e:
  Further clarifications/corrections are approved, including alignments with stage 3. 27 CRs were approved.
  Extensive discussion on how to guarantee the service continuity during EPC interwork or inter AMF mobility when a different NSACF is selected during mobility and network slice is congested in the service area of the selected NSACF. Also the inter NSACF communication for roaming case was also discussed. No conclusion on the two aspects can be reached.
  On KI#7, It was agreed not to send configured NSSAI to NG-RAN.
  Contentious Issue: None
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance and alignment via coordination with other working groups

## Slide 3: eNS_Ph2 status after SA2#146e (1/3)
WI Code | Work Item Title | WP | Target Date | WID#
eNS_Ph2 | Enhancement of Network Slicing Phase 2 | 85% -> 99% | Sep, 21 | SP-200976
General
  Further clarifications/corrections are approved, including alignments with stage 3
  27 CRs are approved.
  KI#7 is concluded no Configured NSSAI in NG-RAN
  No conclusion on how to ensure service continuity service continuity during EPC interwork or inter AMF mobility when a different NSACF is selected during mobility and network slice is congested in the service area of the selected NSACF
  No conclusion on inter NSACF communication for roaming case
KI#1 and KI#2
  Clarifications on the following aspects: Access type in NSACF, AMF planned removal, sequence of NSSAA and NSAC, EAC mode, multiple NSACFs and other general aspects
  No conclusion on how to ensure service continuity service continuity during EPC interwork or inter AMF mobility when a different NSACF is selected during mobility and network slice is congested in the service area of the selected NSACF
  No conclusion on inter NSACF communication for roaming case

## Slide 4: eNS_Ph2 status after SA2#148e (2/3)
WI Code | Work Item Title | WP | Target Date | WID#
eNS_Ph2 | Enhancement of Network Slicing Phase 2 | 85% -> 99% | Sep, 21 | SP-200976
KI#4
  Align the stage-3 suggestion, update the procedures of network slice status exposure
KI#5
  Clarification on PCF selection
KI#6:
  NSSRG parameters in UE context in AMF
KI#7:
  It is agreed not to send Configured NSSAI to NG-RAN

## Slide 5: eNS_Ph2 status after SA2#148e (3/3)
  RAN impacts and dependencies:
  None
Remaining contentious Issue:
  None
Focus for the Next Meeting (SA2#149e):
  Maintenance and alignment via coordination with other working groups
Risk:
  None.
WI Code | Work Item Title | WP | Target Date | WID#
eNS_Ph2 | Enhancement of Network Slicing Phase 2 | 85% -> 99% | Sep, 21 | SP-200976