## Slide 1: FS_REDCAP_Ph2 Status Report
Qian Chen
Ericsson

## Slide 2: FS_REDCAP_Ph2 status after SA2#149E (1/2)
  General:
  Total 7 pCRs agreed, including:
    TR skeleton (S2-2200326)
    Scope, architectural assumptions and requirements (S2-2201568)
    One key issue specified (S2-2201569)
    4 solutions papers (S2-2201570, S2-2201571, S2-2201572, S2-2201573)
  Revised SID S2-2201687
  TR 23.700-68 v0.1.0 is generated based on above agreed contributions
  Total TUs requested for Study Phase in 2022 is 3. 0.5 TU is used and 2.5 TUs are remaining
  RAN impacts and dependencies:
  Key issue 1 requires coordination with RAN WGs
  Contentious Issue:
  None
WI Code | Work Item Title | WP | Target Date | WID#
FS_REDCAP_Ph2 | Study on RedCap phase 2 | 0% -> 30 % | September, 22 | SP-211635

## Slide 3: FS_REDCAP_Ph2 status after SA2#149E (2/2)
Focus for the Next Meeting (SA2#150):
  Solving ENs/Improvement of existing solutions, potential new solutions
  Start initial evaluation
  Potential further discussion on key issue or architecture assumption
Overall Plan:
  30% progress on the study. Continue the study based on following overall time plan
    SA2#149E Feb(0.5 TU): TR skeleton; Agreement on scope, architecture assumptions and requirements, key issues; solution proposals
    SA2#150E Apr(0.5 TU): Solution proposals/updates; initial evaluation
    SA2#151E May(0.5 TU): Evaluations; solution update; initial conclusion; TR for information
    SA2#152E Aug(0.5 TU): Evaluations; conclusions; WID approval; TR for approval

## Slide 4: FS_REDCAP_Ph2 Status at SA#95-e
WI Code | Work Item Title | WP | Target Date | WID#
FS_REDCAP_Ph2 | Study on RedCap phase 2 | 0% -> 30 % | September, 22 | SP-211635
Progress since SA#94-e
  Total 7 pCRs agreed, including:
    TR skeleton (S2-2200326)
    Scope, architectural assumptions and requirements (S2-2201568)
    One key issues specified (S2-2201569)
    4 solutions papers (S2-2201570, S2-2201571, S2-2201572, S2-2201573)
  Revised SID in S2-2201687
  TR 23.700-68 v0.1.0 is generated based on above agreed contributions
  RAN impacts and dependencies:
  RAN impact depends on the conclusions of the KIs
  Next steps:
  Continue the study