## Slide 1: FS_GMEC Status Report
<Qianghua Zhu>
<Primary Rapporteur, Huawei>
<Sang-Jun Moon>
<Secondary Rapporteur, Samsung>

## Slide 2: FS_GMEC Status after SA2#149E
General
  FS_GMEC TR 23.700-74 v0.1.0 will be available after SA2#149E meeting, this includes TR skeleton, TR scope, Architecture Assumptions and Requirements, definitions of terms and abbreviations, 5 key issues, 7 solutions
  Total TUs requested for FS_GMEC is 5.75 TUs, of which 1 TU has been used for after SA2#149E meeting, and 4.75 TUs are left
5 agreed Key Issues
  Key Issue #X1: Enhance group attribute management
  Key Issue #X2: Enhance group status event reporting
  Key Issue #X3: NEF exposure framework for provisioning of traffic characteristics and monitoring of performance characteristics
  Key Issue #X4: Multiple SMFs for VN group communication
  Key Issue #X5: Allowing UE to simultaneously send data to different groups with different QoS policy
7 Solutions
  1 solution for KI #X1: Enhance group attribute management & KI #X2: Enhance group status event reporting
  1 solution for KI #X3: NEF exposure framework for provisioning of traffic characteristics and monitoring of performance characteristics
  3 solutions for KI #X4: Multiple SMFs for VN group communication
  2 solutions for KI #X5: Allowing UE to simultaneously send data to different groups with different QoS policy
  For
WI Code | Work Item Title | WP | Target Date | WID#
FS_GMEC | Study on generic group management, exposure and communication enhancements | 00% > 25% | Sept. 2022 | SP-211603

## Slide 3: FS_GMEC Status at SA#95
Progress since SA#94:
  Agree: TR skeleton, TR scope, Architecture Assumptions and Requirements, definitions of terms and abbreviations, 5 key issues, 7 solutions
RAN/CT impacts and dependencies
  no
Contentious Issue
  Definition of the group
Outstanding Issue
  no
Next Steps:
  SA2#150E (1 TU): last meeting for new KIs, key issue updates if needed, solution updates to address the ENs, new solution proposals, continuation for term definition discussion.
  SA2#151E (1 TU): last meeting for new solutions, solution updates to address the ENs, initial evaluations and conclusions, continuation for term definition discussion
WI Code | Work Item Title | WP | Target Date | WID#
FS_GMEC | Study on generic group management, exposure and communication enhancements | 00% > 25% | Sept. 2022 | SP-211603

## Slide 4: Work Planning for FS_GMEC
SA2#149-E, 1 TU assigned: (TR skeleton, TR scope, assumptions, terms, key issues, some solutions)
SA2#150-E, 1 TU assigned: (key issue updates, solutions, last meeting for new KIs)
SA2#151-E, 1 TU assigned: (solution updates, initial evaluations and conclusions, last meeting for new solution)
SA2#152-E, 1 TU assigned: (solution updates, finial evaluations and conclusions, send TR for approval, WID approval)
SA2#153-E, 0.5 TU assigned: (normative work)
SA2#154-E, 0.5 TU assigned: (normative work)
SA2#154-E AH, 0.25 TU assigned: (normative work)
SA2#155-E, 0.5 TU assigned: (normative work)
 |  |  |  | Feb, 22 | Apr, 22 | May, 22 | Aug, 22 | Oct, 22 | Nov, 22 | Jan, 23 | Feb, 23
SID/WID | Study TU | Normative TU | Total TU | #149 | #150 | #151 | #152 | #153 | #154 | #154AH | #155
FS_GMEC | 4 | 1.75 | 5.75 | 1 | 1 | 1 | 1 | 0.5 | 0.5 | 0.25 | 0.5