## Slide 1: FS_5GSATB Status Report
CATT

## Slide 2: FS_5GSATB status after SA2#149E (1/2)
General
  TR 23.700-27 v.0.1.0 is created based on approved contributions.
  6 contributions agreed (including TR skeleton, scope, architecture assumptions and requirements, key issues and a solution).
  0.5 TU used and 3 TU left for the Study Phase.
3 Key Issues agreed for the study:
  KI#1: PCC/QoS control enhancement considering dynamic satellite backhaul
  KI#2: Support of Satellite Edge Computing via UPF on board
  KI#3: Support of Local Data Switching via UPF on-board
  RAN impacts and dependencies:
  Key issue 1 may require coordination with RAN WGs
Other WG dependencies
  SA3 for the Security aspects
  SA3-LI for the LI aspects.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5GSATB | Study on Support of Satellite Backhauling in 5GS | 0% > 15% | October, 22 | SP-211639

## Slide 3
Focus for the Next Meeting (SA2#150):
  Last meeting for new or updated KIs
  New and updated solutions for all KIs
Overall Plan:
  SA2#149: discuss TR skeleton, TR scope, assumptions and Key Issues, start the solution discussion.
  SA2#150: last meeting for Key Issues, continue the solution discussions .
  SA2#151: continue the solution discussions and start the solution evaluation.
  SA2#152: last meeting for updated solutions, continue the solution evaluation, and send the TR for information. Approve the WID (for concluded KIs)
  SA2#153: continue the evaluation and conclusion for remaining Key Issues. Revise and Approve the WID.
  SA2#154 and #154AH: normative work
 |  |  |  | Feb, 22 | Apr, 22 | May, 22 | Aug, 22 | Oct, 22 | Nov, 22 | Jan, 23 | Feb, 23 | 
SID/WID | Study TU | Norm TU | Total TU | #149 | #150 | #151 | #152 | #153 | #154 | #154AH | #155 | Total TU
FS_SATB | 3.5 | 1.5 | 5 | 0.5 | 0.5 | 0.5 | 1 | 1 | 1 | 0.5 | 0 | 5
FS_5GSATB status after SA2#149E (2/2)

## Slide 4: FS_5GSATB Status at SA#95
Progress since SA#94:
  TR Skeleton, TR Scope, Architectural Assumption and requirements are agreed
  3 Key Issues and 1 solution are agreed
  TR 23.700-27 v0.1.0 generated based on the agreed contributions
  RAN impacts and dependencies:
  RAN impact depends on the conclusions of the solutions for KI#1.
Next steps:
  Finalized KIs
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_5GSATB | Study on Support of Satellite Backhauling in 5GS | 0% > 15% | October, 22 | SP-211639