## Slide 1: FS_NG_RTC Status Report
Yi Jiang (Rapporteur)
China Mobile

## Slide 2: FS_NG_RTC work plan
  Based on the Tu planning the work plan of is as follows:
  #149 meeting: focus on TR skeleton, scope, assumptions and KIs, no solution will be discussed
  #150 meeting: finalize the KIs (no new KI proposal afterwards) and discuss solutions
  #151 meeting: continue the solution discussions and start to evaluate solutions
  #152 meeting: solution updates and try to finalize the evaluation and conclusion; send TR for approval
  #153 meeting: start normative work for concluded KIs and continue the evaluation and conclusion for remaining KIs
  #154 and #155 meeting: complete normative work
  The work plan can be adjusted according to the progress of study
 |  |  |  | Feb, 22 | Apr, 22 | May, 22 | Aug, 22 | Oct, 22 | Nov, 22 | Jan, 23 | Feb, 23
 |  |  |  | #149 | #150 | #151 | #152 | #153 | #154 | #154AH | #155
SID/WID | Study Phase TU | Normative TU | Total TU |  |  |  |  |  |  |  | 
FS_NG_RTC | 4 | 2 | 6 | 1 | 1 | 1 | 1 | 0.5 | 0.5 | 0.5 | 0.5

## Slide 3: FS_NG_RTC status after SA2#149e
WI Code | Work Item Title | WP | Target Date | WID#
FS_NG_RTC | Study on system architecture for next generation real time communication services | 0%->20% | Sep. 2022 | 940066
General
  TR 23.700-87 v.0.1.0 is created based on progress on SA2#149e
  4 TUs are allocated for study phase, with 3 TUs left after SA2#149e
  TR skeleton, scope and architecture requirements/principles are agreed
  2 of 3 objectives in the SID has got related KIs agreed including
    KI for WT#4: Enhancement to support Data Channel usage in IMS network
    KI for WT#3.1: IMS based AR telephony communication
    KI for WT#3.2: third party specific user identities
Contentious Issue
  The scope of KI for WT#5 in the SID needs further discussion at next meeting
  RAN impacts and dependencies:
  None
Next steps:
  Discuss and finalize KIs (especially for WT#5) at SA2#150e which is the last meeting for KI
  Solutions for all KIs (including KI for WT#5) is allowed to be submitted and discussed at SA2#150e
  Consideration of coordination with SA4