## Slide 1: FS_eUEPO Status Report
Intel

## Slide 2: FS_eUEPO status after SA2#149E (1/2)
General
  The latest TR 23.700-85 is available here.
  Total TUs requested for Study Phase is 4.25 TUs, and 3.75 TUs are left.
  27 papers are submitted, 8 papers are approved, 7 papers are not handled.
  TR skeleton, scope, architectural assumption and 4 key issues are approved. LS OUT to GSMA is approved.
Related to WT#1:
  KI description is approved in S2-2201362
  Next Steps: discuss solutions for this key issue.
Related to WT#4:
  KI description is approved in S2-2201363
  Next Steps: discuss solutions for this key issue.
Related to WT#5:
  KI description is approved in S2-2201364
  Next Steps: discuss solutions for this key issue.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eUEPO | Study on enhancement of 5G UE Policy | 0% > 25% | Sept, 22 | SP-211649

## Slide 3: FS_eUEPO status after SA2#149E (2/2)
  RAN impacts and dependencies:
  No
SA3 dependencies
  No
Contentious Issue:
  N/A
Focus for the Next Meeting (SA2#150E):
  Last e-meeting for Key Issue update, new solutions for all Key Issues.
Related to WT#6:
  KI description is approved in S2-2201858
  Next Steps: discuss solutions for this key issue.

## Slide 4: Rel-18 FS_eUEPO Overall Work Plan
 |  |  |  | Feb, 22 | Apr, 22 | May, 22 | Aug, 22 | Oct, 22 | Nov, 22 | Jan, 23 | Feb, 23 | 
SID/WID | Study TU | Normative TU | Total TU | #149 | #150 | #151 | #152 | #153 | #154 | #154AH | #155 | Total TU
  Overall Work Plan
  SA2#149e, 0.5 TU assigned, 15 documents in maximum:
    TR Skeleton, TR Scope, Architectural Assumption, Key Issues.
  SA2#150e, 1 TU assigned, 30 documents in maximum:
    Key issue update and new solutions. Last e-meeting for new Key Issue.
  SA2#151e, 1 TU assigned, 30 documents in maximum:
    Stabilize solution. Last e-meeting for new solution. Potential TR for information.
  SA2#152(e), 1 TU assigned, 30 documents in maximum:
    Stabilize solution and conclusion, TR for approval, potential WID discussion and approval.
  SA2#153(e), 0.75 TU assigned, 23 documents in maximum:
    Potential update on solution and conclusions, WID approval and update.
*The Work Plan will be updated and reflected in status report after each meeting.
FS_eUEPO | 4.25 | 1.5 | 5.75 | 0.5 | 1 | 1 | 1 | 0.75 | 0.5 | 0.5 | 0.5 | 5.75