## Slide 1: eNPN Status Report
Peter Hedman
Ericsson (Rapporteur)

## Slide 2: eNPN status after SA2#149E (1/4)
General
  …
Related to Key Issue 1 (Enhancements to Support SNPN along with credentials owned by an entity separate from the SNPN):
  …
  Next Steps: maintenance
WI Code | Work Item Title | WP | Target Date | WID#
eNPN | Enhanced support of Non-Public Networks | 98% > xx% | Sept, 21 | SP-200980

## Slide 3: eNPN status after SA2#149E (2/4)
Related to Key Issue 2 (NPN support for Video, Imaging and Audio for Professional Applications (VIAPA))
  …
  Next Steps: maintenance
Related to Key Issue 3 (Support of IMS voice and emergency services for SNPN)
  …
  Next Steps: maintenance
WI Code | Work Item Title | WP | Target Date | WID#
eNPN | Enhanced support of Non-Public Networks | 98% > xx% | Sept, 21 | SP-200980

## Slide 4: eNPN status after SA2#149E (3/4)
Related to Key Issue 4 (UE Onboarding and remote provisioning)
  …
  Next Steps: maintenance
WI Code | Work Item Title | WP | Target Date | WID#
eNPN | Enhanced support of Non-Public Networks | 98% > xx% | Sept, 21 | SP-200980

## Slide 5: eNPN status after SA2#149E (4/4)
  RAN impacts and dependencies:
  No new RAN impacts or dependencies
SA3 dependencies
  SA3 dependencies related to UE onboarding architecture and assumptions on DCS options
Contentious Issue:
  -
Focus for the Next Meeting (SA2#150E):
  Maintenance including changes required to support input from other WGs
Overall Plan:
  Maintenance
Risks:
  Completion of the work dependent on progress in SA3 (KI#4)

## Slide 6: eNPN Status at SA#95e
Progress since SA#94-e:
  To be added
  RAN impacts and dependencies:
  RAN impacts as per agreed CRs:
    Impacts are SIB related for changes related to Key issues 1, 3 and 4; new RRC indication for solutions related to Key issues 4
Next steps:
  Corrections, and alignments with other WGs
WI Code | Work Item Title | WP | Target Date | WID#
eNPN | Enhanced support of Non-Public Networks | 98% > xx% | Sept, 21 | SP-200980