## Slide 1: FS_SFC Work Plan and Status Report
Ellen Liao Intel (Rapporteur)

## Slide 2: FS_SFC status after SA2#149E (1/2)
General
  Specification is linked to Work item: #940052 - FS_SFC - Study on System Enabler for Service Function Chaining
  The latest TR 23.700-18 is available here.
  Total TUs requested for Study Phase is 2.5 TUs.
  …
Related to Key Issue 1:
  …
  Next Steps:
Related to Key Issue 2:
  …
  Next Steps:
Related to Key Issue 3:
  …
  Next Steps:
WI Code | Work Item Title | WP | Target Date | WID#
FS_SFC | Study on System Enabler for Service Function Chaining | 0% > xx% | Aug., 22 | SP-211656

## Slide 3: FS_SFC status after SA2#149E (2/2)
SA5 dependencies
  SA5 dependencies related to …
Contentious Issue:
  -
Focus for the Next Meeting (SA2#150E):
  last e-meeting for any new Key Issue, solutions for all Key Issues
Overall Plan:
  SA2#149-E: TR Skeleton, TR Scope, Architectural Assumption, Key Issues, solutions for KIs related to WT#2 and WT#3 (low priority if exceeding 30 papers limits)
  SA2#150-E: any new Key Issue (last meeting), new/revised solutions for all Key Issues/WTs
  SA2#151-E: any new/revised solution (last e-meeting), initial evaluation and potential conclusion, TR for information at SA#96.
  SA2#152-E: solution evaluation and conclusion completion, normative WID, TR for approval at SA#97.
  SA2#153-154AH: update of normative WID if needed, and normative works.
Risks:
  -
TR submission to June 2022 TSG SA#96
for Information
TR and WID submission to Sept. 2022 TSG SA#97 for Approval

## Slide 4: FS_SFC status at SA#95e
Progress since SA#94-e:
  TR Skeleton, TR Scope, Architectural Assumption, Key Issues
No RAN impacts
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_SFC | Study on System Enabler for Service Function Chaining | 0% > xx% | Aug., 22 | SP-211656