## Slide 1: SA WG2 Status report for 5WWC
Laurent Thiébaut
Nokia

## Slide 2
between the February and the April meeting have a conf call where we can exchange on the solutions on the table or foreseen to be proposed
during the April meeting, concentrate on solutions (new and updated). New solution are not expected after this meeting . (Only minor solution updates or solution merges are expected after this meeting).
Prior to the August meeting have a conf call where we can exchange on the Evaluation of the solutions
concentrate on the evaluation and conclusions during the August meeting
Overall plan

## Slide 3
General
  Skeletton, scope, assumptions, key issues agreed
  KI 1 (was WT2): 7 solutions included. KI2 (was WT3): 4 solutions included
RAN dependencies:
  None (the SID has no RAN impacts)
Focus for the Next Meeting (150E):
  concentrate on solutions (new and updated). No new solution can be submitted after the April meeting
WI Code | Work Item Title | WP | Target Date | WID#
FS_5WWC_Ph2 | Study on the support for 5WWC, | 0% > 30% | Sep, 22 | SP-211640

## Slide 4
  RAN and SA3 impacts and dependencies:
  None for RAN and none determined yet for SA3
  Potential BBF/Cable labs dependancy (LS to be sent at the April meeting)
Contentious Issue:
  None
Focus for the Next Meeting (150E):
  concentrate on solutions (new and updated). No new solution can be submitted after the April meeting
Overall Plan:
  See dedicated slide
Risks:
  None identified