## Slide 1: FS_5G_ProSe_Ph2 Status Report
CATT, OPPO

## Slide 2: FS_5G_ProSe_Ph2 status after SA2#149E (1/2)
General
  TR 23.700-33 v.0.1.0 was created based on approved contributions.
  10 contributions agreed (including TR skeleton, scope, architecture assumptions and requirements, and key issues).
  All solution papers were postponed to next meeting.
  1 TU used and 5 TU left for the Study Phase.
6 Key Issues agreed for the study:
  KI#1: Support of UE-to-UE Relay
  KI#2: Support of path switching between two indirect network communication paths for UE-to-Network Relaying with service continuity consideration
  KI#3: Support direct communication path switching between PC5 and Uu (i.e. non-relay case)
  KI#4: Support of path switching between direct network communication path and indirect network communication path for Layer-2 UE-to-Network Relay with session continuity consideration
  KI#5: Support of multi-path transmission for UE-to-Network Relay
  KI#6: Support of PC5 Service Authorization and Policy/Parameter Provisioning
  RAN impacts and dependencies:
  RAN impacts or dependencies identified for Key Issue #1, #2, #4, #5.
Other WG dependencies
  Charging support is expected to be handled by SA5 and Security support is expected to be handled by SA3, and cooperation with SA5 and SA3 may be required.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5G_ProSe_Ph2 | Study on Proximity-based Services in 5GS Phase 2 | 0% -> 20% | Sept, 22 | SP-211653

## Slide 3: FS_5G_ProSe_Ph2 status after SA2#149E (2/2)
Contentious Issue:
  None.
Focus for the Next Meeting (SA2#150E):
  Handle new Key Issues, and last e-meeting for any new Key Issue.
  Handle solutions for all Key Issues.
Overall Plan: (study phase)
  SA2#149-E, 1 TU assigned, TR Skeleton, TR Scope, Architectural Assumption, Key Issues, solutions if quota allowed.
  SA2#150-E, 1 TU assigned, Last e-meeting for any new Key Issue, solutions.
  SA2#151-E, 1 TU assigned, Last e-meeting for any new solution, start the initial evaluation.
  SA2#152-E, 1 TU assigned, Solution evaluation and conclusion, normative WID creation.
  SA2#153-E, 2 TU assigned, Finalize conclusions, update of normative WID if needed, TR for approval.
Risks:
  None.

## Slide 4: FS_5G_ProSe_Ph2 status at SA#95e
Progress since SA#94-e:
  TR Skeleton agreed
  TR Scope, Architectural Assumption and requirements agreed
  6 Key Issues agreed
  TR 23.700-33 v0.1.0 generated based on the agreed contributions
RAN impacts and dependencies:
  RAN impacts or dependencies identified for 4 Key Issues.
Next steps:
  Continue the study.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5G_ProSe_Ph2 | Study on Proximity-based Services in 5GS Phase 2 | 0% -> 20% | Sept, 22 | SP-211653