## Slide 1: FS_eNPN_Ph2 Status Report
Peter Hedman
Ericsson (Rapporteur)

## Slide 2: FS_eNPN_Ph2 status after SA2#149E (1/3)
General
  TR skeleton, scope, and architectural assumption and requirements agreed
  A key issue related to WT#1 agreed
  A key issues related to WT#2 noted and assumed to be progressed at the next meeting
  Three key issues related to WT#5 agreed and one assumed to be progressed at the next meeting
  One solution related to WT#1 agreed
  Two solutions related to WT#2 agreed
  9 P-CRs agreed, and the latest TR 23.700-08 is available here.
  Total TUs requested for Study Phase is 5.5 TUs, and 4.5 TUs are remaining
Related to Key Issue 1: Enabling support for idle and connected mode mobility between SNPNs without new network selection
  Key issue description agreed
  One solution agreed
  Next Steps:
    Continue the work (potentials solutions)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNPN_Ph2 | Enhanced support of Non-Public Networks | 0% > 10% | Sept, 22 | SP-211656

## Slide 3: FS_eNPN_Ph2 status after SA2#149E (2/3)
Related to Key Issue 2: Support of Non-3GPP access for SNPN
  Key issue discussed but not agreed
  Two solutions agreed
  Next Steps:
    Continue the work (KI and potentials solutions)
Related to Key Issue 3: Enabling NPN as hosting network for providing access to localized services
  Key issue description agreed
  Next Steps:
    Continue the work (complete KI and potentials solutions)
Related to Key Issue 4: Enabling UE to discover, select and access NPN as hosting network and receive localized services
  Key issue discussed but not agreed
  Next Steps:
    Continue the work (KI and potentials solutions)
Related to Key Issue 5: Enabling access to localized services via a specific hosting network
  Key issue agreed
  Next Steps:
    Continue the work (potentials solutions)
Related to Key Issue 6: Support for returning to home network
  Key issue agreed
  Next Steps:
    Continue the work (potentials solutions)

## Slide 4: FS_eNPN_Ph2 status after SA2#149E (3/3)
  RAN impacts and dependencies:
  Potential RAN impacts or dependencies identified for Key Issue 1 and 2.
WG dependencies
  SA3 dependencies related to key issue 3, SA5 dependencies related to key issue 3 and 5
Contentious Issue:
  none
Focus for the Next Meeting (SA2#150E):
  Progress key issues for WT#2 and WT#5
  Progress solutions
Overall Plan:
  SA2#149-E, 1 TU assigned, TR Skeleton, TR Scope, Architectural Assumption, Key Issues, allow solutions for KIs related to WT#1 and WT#2.
  SA2#150-E, 1 TU assigned, last e-meeting for any new Key Issue, solutions for all Key Issues/WTs
  SA2#151-E, 1,5 TU assigned, The last e-meeting for any new solution related to KI#1 and KI#2, start the initial evaluation, TR for information.
  SA2#152-E, 1 TU assigned, last e-meeting for any new solution, solution evaluation and conclusion, normative WID creation.
  SA2#153-E, 1 TU assigned, solution evaluation and conclusion, update of normative WID if needed, TR for approval (TBD if done at #152).
Risks:
  -

## Slide 5: FS_eNPN_Ph2 status at SA#95e
Progress since SA#94-e:
  TR skeleton, scope, and architectural assumption and requirements agreed
  A key issue related to WT#1 agreed
  A key issues related to WT#2 noted and assumed to be progressed at the next meeting
  Three key issues related to WT#5 agreed and one assumed to be progressed at the next meeting
  One solution related to WT#1 agreed
  Two solutions related to WT#2 agreed
  9 P-CRs agreed, and the latest TR 23.700-08 is available here.
RAN impacts and dependencies:
    Potential RAN impacts identified for key issue 1 and 2
Next steps:
  Progress and complete key issues for WT#2 and WT#5
  Progress solutions
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNPN_Ph2 | Enhanced support of Non-Public Networks | 0% > 10% | Sept, 22 | SP-211656