## Slide 1: SA WG2 Status report for FS_ATSSS_Ph3
Apostolis Salkintzis
Lenovo

## Slide 2: FS_ATSSS_Ph3 status at SA#95-e
  Progress since SA#94-e:
  6 TUs requested for the study phase; 5.5 remaining.
  TR skeleton, scope and architectural assumptions agreed.
  4 KIs corresponding to all SID objectives agreed.
  3 solutions agreed; one for KI#2, one for KI#3 and one for KI#6
  RAN impacts and dependencies:
  None
Next steps:
  Capture new solutions for all KIs.
  Resolve ENs in the agreed KIs.
WI Code | Work Item Title | WP | Target Date | WID#
FS_ATSSS_Ph3 | Study on Access Traffic Steering, Switching and Splitting support in the 5G system architecture; Phase 3 | 0% > 20% | Sep, 2022 | SP-211612

## Slide 3: FS_ATSSS_Ph3 status at SA#95-e
  RAN and SA3 impacts and dependencies:
  None for RAN and none determined yet for SA3
  Co-ordination with BBF and CableLabs may need to take place during the study
Contentious Issue:
  None
Focus for the Next Meeting (SA2#150e):
  Focus on solutions (new and updated) and resolve the ENs in the Key Issues.
Overall Plan:
  See next slide
Risks:
  None identified

## Slide 4: FS_ATSSS_Ph3 status – Working plan
Still not clear whether the TR will be ready for approval in Sep. 2022.
Current plan is to fully complete the study in Oct. 2022.