## Slide 1: FS_eNS_Ph3 Status Report after SA2#149E
Jinguo Zhu
ZTE

## Slide 2: FS_eNS_Ph3 status at SA#95E
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph3 | Study on Network Slicing Phase3 | 0%->5% | Dec 2022 | SP-211641
General:
  TR Skeleton agreed
  TR Scope, Architectural Assumption and requirements agreed
  Key issues on WT#1, WT#3, WT#5 and WT#6 are agreed. 7 P-CRs are approved
  Key issues on WT#2 and WT#4 are postponed.
  TR 23.700-41 v0.1.0 generated based on the agreed contributions
  Contentious Issue: None
  RAN impacts and dependencies:
  None
Next steps:
  Approval of new key issues, mainly on WT#2 and WT#4.
  Approval of new solutions

## Slide 3: FS_eNS_Ph3 status after SA2#149E (1/2)
General
  TR Skeleton agreed
  TR Scope, Architectural Assumption and requirements agreed
  Key issues on WT#1, WT#3, WT#5 and WT#6 are agreed. 7 P-CRs are approved
  Key issues on WT#2 and WT#4 are postponed.
  TR 23.700-41 v0.1.0 generated based on the agreed contributions
Key Issues 1(Service continuity)
  Key issue description is agreed
Key Issues 3(providing VPLMN network slice info to roaming UE)
  Key issue description is agreed
Key Issues 5(Slice Service Area)
  Key issue description is agreed
Key Issues 6(multiple NSACF)
  Key issue description is agreed
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph3 | Study on Network Slicing Phase3 | 0%->5% | Dec 2022 | SP-211641

## Slide 4: FS_eNS_Ph3 status after SA2#149E (2/2)
Contentious Issue:
  None.
  RAN impacts and dependencies:
  None
Other WG dependencies
  None
Focus of the Next Meeting (SA2#150E):
  Approval of new key issues, mainly on WT#2 and WT#4.
  Approval of new solutions
Overall Plan:
  SA2#149 Feb’22: TR skeleton, arch assumptions, KIs
  SA2#150 Apr’22: solutions discussions, and KIs. Finalize the KIs. Last meeting for Kis.
  SA2#151 May’22: continue the solution discussions and start to evaluate solutions; TR for information
  SA2#152 Aug’22: solution updates (last meeting for solution),finalize the evaluation and conclusion ; TR for approval; WID for approval
  SA2#153 Oct’22: finalize the conclusion for remaining KIs; WID update; start normative work for concluded KIs
  SA2#154, SA2#154AH and SA2#155 meeting: normative work
 |  |  |  | Feb, 22 | Apr, 22 | May, 22 | Aug, 22 | Oct, 22 | Nov, 22 | Jan, 23 | Feb, 23 | 
SID/WID | Study TU | Normative TU | Total TU | #149 | #150 | #151 | #152 | #153 | #154 | #154AH | #155 | Total TU
FS_eNS_Ph3 | 6 | 3.25 | 9.25 | 1 | 1 | 2 | 1 | 1 | 1 | 1 | 1.25 | 9.25