## Slide 1: FS_eLCS_Ph3 Status Report
Ming Ai
CATT

## Slide 2: FS_eLCS_ph3 status after SA2#149e
WI Code | Work Item Title | WP | Target Date | WID#
FS_eLCS _Ph3 | Enhancement to the 5GC LoCation Services-Phase 3 | 0->15% | Sep, 22 | SP-211637
Progress in SA2#149e:
  SA2#149E was the 1st meeting to have FS_eLCS_Ph3 on agenda;
  TR Skeleton, TR Scope, Architectural Assumptions and requirements, has been approved;
  9 P-CRs on Key issue have been approved, includes: Architectural Enhancement to support User Plane positioning, On enhanced positioning architecture for vertical use case, Enhancement of LMF selection, Interaction between Location Service and NWDAF, Supporting low power high accuracy positioning of GNSS, UE Positioning without UE/User Awareness, Supporting Positioning Reference Units, Key issue proposal on support of location service continuity in case of UE mobility, Support of Network Verified UE Location for UEs using NR Satellite Access.
  SID revised in S2-2101688 approved, which shift the completion dates one quarter, and align with RAN to remove the ”network controlled positioning”.
RAN impacts or dependencies:
  3 agreed Key issues have RAN impacts or dependencies.
Next steps:
  Continue the study.

## Slide 3
Backup: FS_eLCS_ph3 work plan
Will propose first draft of WID in #152, and try to get WID approved in #153.
Normative work happens in #154, #154AH, #155.