## Slide 1: MPS2 Status Report
Robert Streijl
Peraton Labs

## Slide 2: MPS2 status after SA2#149-e
Progress since SA#94-e:
  Three CRs were Approved.
RAN impacts or dependencies:
    None identified.
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
MPS2 | Multimedia Priority Service (MPS) Phase 2 | 99% -> 100% | Jun, 21 | SP-200519

## Slide 3: MPS2 status for SA#94-e
Progress since SA#93-e:
  No change.
RAN impacts or dependencies:
    None identified.
Next steps:
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
MPS2 | Multimedia Priority Service (MPS) Phase 2 | 99% -> 99% | Jun, 21 | SP-200519

## Slide 4: MPS2 status for SA#93-e
Progress since SA#92-e:
  No change. 3 CRs were Postponed.
RAN impacts or dependencies:
    None identified.
Next steps:
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
MPS2 | Multimedia Priority Service (MPS) Phase 2 | 99% -> 99% | Jun, 21 | SP-200519

## Slide 5: MPS2 status for SA#92-e
Progress since SA#91-e:
  6 CRs (2 CRs to TS 23.203, 1 CR to TS 23.401, 1 CR to TS 23.501, 2 CR to TS 23.503) were Approved.
RAN impacts or dependencies:
    None identified.
Next steps:
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
MPS2 | Multimedia Priority Service (MPS) Phase 2 | 98% -> 99% | Jun, 21 | SP-200519

## Slide 6: MPS2 status for SA#91-e
Progress since SA#90-e:
  6 CRs were Approved.
RAN impacts or dependencies:
    None identified.
Next steps:
  Continue the normative work.
WI Code | Work Item Title | WP | Target Date | WID#
MPS2 | Multimedia Priority Service (MPS) Phase 2 | 20% -> 98% | Jun, 21 | SP-200519

## Slide 7: MPS2 status for SA#90-e
Progress since SA#89-e:
  SA2#142E was the first meeting to have MPS2 on agenda.
  4 draft CRs were endorsed.
RAN impacts or dependencies:
    None identified.
Next steps:
  Continue normative work.
WI Code | Work Item Title | WP | Target Date | WID#
MPS2 | Multimedia Priority Service (MPS) Phase 2 | 0% -> 20% | Jun, 21 | SP-200519