## Slide 1: SA WG2 Status report for MUSIM
Sašo Stojanovski
Intel

## Slide 2: MUSIM status at SA#95E
General
  6 CRs on 23.401/23.501 submitted to SA#95E for approval
RAN dependencies:
  Resolved
WI Code | Work Item Title | WP | Target Date | WID#
MUSIM | System enablers for Multi-USIM devices | 100% > 100% | Sep, 21 | SP-210091

## Slide 3: MUSIM Status after SA2#149E
WI Code | Work Item Title | WP | Target Date | WID#
MUSIM | System enablers for Multi-USIM devices | 100% > 100% | Sep, 21 | SP-210091
Progress since SA2#148E:
  6 normative CRs approved for stage 2 specifications - TS 23.401/23.501
    Removing 'Registration Area' (S2-2200565)
    Correct the MUSIM Connection Release feature (S2-2201737)
    Correction on MUSIM Paging Cause feature (S2-2201738, S2-2201741)
    Correct PEI used for MUSIM and network subscriptions (S2-2201739)
    MUSIM capabilities in TAU for Emergency attached UE (S2-2201740)
  LS reply to RAN2 on alternative IMSI for MUSIM (S2-2201681)
  LS reply to RAN2 on RAN WG2 agreements for paging with service indication (S2-2201938)
RAN dependencies:
  None

## Slide 4: MUSIM status after SA2#149E
  RAN and SA3 impacts and dependencies:
  All resolved
Contentious Issue:
  None
Focus for the Next Meeting (SA2#150E):
  Maintenance
Overall Plan:
  Maintenance
Risks:
  None