## Slide 1: FS_DetNet Status Report
György Miklós
Ericsson

## Slide 2: FS_ DetNet status after SA2#149E (1/2)
General
  FS_DetNet TR 23.700-46 v0.1.0 is available.
  Total TUs requested for Study Phase in rel-18 is 2. 0.25 TUs is used and 1.75 TUs are remaining.
  TR skeleton, scope, architecture assumptions, key issues are documented.
WI Code | Work Item Title | WP | Target Date | WID#
FS_DetNet | Study on 5GS DetNet interworking | 0% -> 10 % | March, 22 | SP-211633

## Slide 3: FS_ DetNet status after SA2#149E (2/2)
  RAN impacts and dependencies:
  None
Contentious Issue:
  Use of NEF between the TSCTSF and DetNet controller
  Protocol used between TSCTSF and DetNet controller
No time allocated for next meeting (SA2#150)
Focus for the May Meeting (SA2#151):
  Resolve contentious issues (see above)
  Add solutions with description for all key issues
  Start initial evaluation on a per solution basis.
Overall Plan:
  SA2#149-E Feb (0.25 TU): TR Skeleton, Scope, Architecture Assumptions, Key Issues
  SA2#151-E May (0.5 TU): Solution inputs with impact and evaluation, TR sent for information at SA#96.
  SA2#152-E (0.25 TU): Overall evaluation and conclusion, normative WID, TR sent for approval at SA#97.
  SA2#154AH (0.5 TU): Normative work.
  SA2#155 (0.5 TU): Normative work.

## Slide 4: FS_ DetNet Status at SA#95
WI Code | Work Item Title | WP | Target Date | WID#
FS_DetNet | Study on 5GS DetNet interworking | 0% -> 10 % | March, 22 | SP-211633
Progress since SA#94e:
  TR skeleton, scope, architecture assumptions and requirements, key issues are specified.
  RAN impacts and dependencies:
  None
Next steps:
  Continue the study